| COLORADO DEPARTMENT OF TRANSPORTATION DISPUTE AND CLAIM STATUS REPORT (STANDARD SPECIFICATION 105.22) | Date of Report: Region: Dispute No.: Claim No.: (Claim – Dispute) Project Code: (i.e. Claim #1 Dispute #4 , 1-D4) Project Number: Project Description: Final Acceptance Date: |
| --- | --- |
| Contractor: | Contract Amount: |
| Address: | Contractor Contact: |
| Phone: | Cell: | Fax: |
| CDOT Contacts: Region Program Engineer: | Phone Numbers Office Mobile Field |
| Resident Engineer: |  |  |  |
| Project Engineer: |  |  |  |
| Area Engineer: |  |  |  |
| Work Category (which section of Standard Specifications, ie 203.06): Primary Basis of Dispute: Unanticipated Condition: Brief Description of Dispute: Any Additional Information: |
| Amount of Contractor’s Dispute: Time Disputed: days |
| Event | Date Completed | Date Scheduled |
| Immediate Oral Notice of Project Issue Impasse CDOT Rep. Notified: |  |  |
| Written Notice of Dispute [105.22(b)] |  |  |
| Contractor’s Submittal of Request for Equitable Adjustment(REA)[105.22(b)] 15 days |  |  |
| Project Engineer Furnishes Complete REA Package to Area Engineer ASAP |  |  |
| Project Engineer and Contractor Discuss merit of dispute [105.22(c)] 15 days after submittal |  |  |
| Project Engineer’s Written Decision [105.22(c)] 7 days |  |  |
| PE determines dispute has merit |  |  |
| Merit granted Quantum negotiations [105.22(c)] 30 days |  |  |
| Contractor Agrees or Disagrees on Quantum (Check appropriate item) 7 days | If Agrees GOTO | Dispute Resolved |
| Contractor rejects PE denial or Disagrees on Quantum (Check appropriate item) Contractor provides written notice to Resident Engineer [105.22(d)] 7 days |  |  |
| PE/RE & Supt/PM & Contractor’s rep with decision authority above the project level to meet regularly to discuss dispute [105.22(d)] Up to 30 days |  |  |
| Contractor Agrees or Disagrees (Check appropriate item) 7 days | If Agrees GOTO | Dispute Resolved |
| Project Engineer initiates Dispute Resolution Board (DRB) process [105.23(a)] 5 days |  |  |
| DRB Agreement Signed [105.23(b)] 30/45 days |  |  |
| DRB Prehearing Submittal [105.23(e)] 20 days |  |  |
| DRB Hearing [105.23(f)] 10 days |  |  |
| DRB Renders a Recommendation [105.23(g)] 30 days |  |  |
| Request for Clarification and Reconsideration [105.23(h)] 10 days |  |  |
| Either Party Rejects or Accepts Recommendation (Check appropriate item) [105.23(i)] 14 days |  |  |
| DRB Recommendations Accepted | If Agrees GOTO | Dispute Resolved |
| Contractor Files Notice of Intent to File a Claim to the Region Transportation Director (RTD) [105.24(a)] 30 days |  |  |
| Contractor submits claim package w/RTD (and Audit Unit if Over $250K) [105.24(b)] 60 days |  |  |
| RTD Renders a Decision [105.24(d)] 60 days |  |  |
| Contractor Accepts or Rejects RTD Decision (Check appropriate item) [105.24(d)] 30 days |  |  |
| RTD Recommendations Accepted | If Agrees GOTO | Dispute Resolved |
| Contractor Rejects and Appeals RTD decision to Chief Engineer (CE) |  |  |
| Chief Engineer Renders Decision [105.24(e)] 60 days |  |  |
| Or - Contractor May Request Hearing with CE [105.24(e)] 15 days |  |  |
| Chief Engineer Renders Decision After Hearing [105.24(e)] 45 days |  |  |
| Contractor Accepts or Rejects CE Decision (Check appropriate item) [105.24(e)] 30 days |  |  |
| CE Recommendations Accepted | If Agrees GOTO | Dispute Resolved |
| Contractor Initiates one of the following based on Form 1378 at time of pre-construction meeting 180 days |  |  |
| Merit Binding Arbitration |  |  |
| De Novo Litigation |  |  |
| Dispute Resolved: Adjustment of Payment/Schedule in Consultation with Program Engineer |  |  |
| Claim Settled for $ Time Claimed: days Level: |  |  |
| Comments: (Please furnish all new information about the claim since the last report.) Partnering/Dispute Resolution in place (yes/no) If yes, was it attempted (yes/no) Reason CDOT believes agreement not achieved: Project Being Audited ( yes / no ) Completion Date |