# Innovative Contracting Advisory Committee

# Meeting Minutes

# December 9, 2014

# 1:00 – 2:00 PM

- In Attendance:

| - Nabil Haddad, CDOT Innovative Contracting - Elizabeth Kraft, Parsons - Wayne Pittman, CDOT R2 - Reza Akhavan, Jacobs - Kevin Diviness, RTD/Fasttracks - Scott Epstein, Pinyon Environmental, Inc. - Matthew Cirulli, AECOM- Bridge Enterprise - Tim Maloney, Kraemer - Randy Jensen, FHWA | - Tamara Hunter-Maurer, CDOT-R1 Phone - Jeff Seiders, RKI/Austin - Jordan Rudel, CDOT R1 (Env) - Jon Chesser, CDOT OMPD (Env) - Justin DuMond, Skanska - David Wells, CDOT Eng. Contracts - Mark Talvitie, Jacobs - Alan Eckman, AE Com - Frank Kinder, CDOT |
| --- | --- |

- Summary of Discussions

- Introductions

- Subcommittee Updates:

- CMGC Subcommittee update :

  - CMGC Contracting method is being looked at in depth by Director and Commission.  Memo addressed concerns back in September 17, 2014.

  - All new CMGC projects must get prior approval from the Chief Engineer.  Although the approval is not a change, projects will be subjected to a more intense risk analysis; this change is because of current market conditions.

  - Commission to meet about this topic this month.

- Industry Relations (Nabil Haddad)

  - Just completed Manual

  - Meet w/CDOT for direction – Finalizing CMGC RFP

  - Later this month to meet with Executive Team and discuss direction of the program.

  - Regular meeting scheduled later in January with Industry, discussions on Streamlining and CMGC RFP.

  - US 34 CMGC was approved method of contracting.

- Best Practices Subcommittee (Tamara Hunter-Maurer)

  - Resurrecting the BP Subcommittee.

  - Ken McGhee  information to present to the commission at January meeting (December with Director)

  - Detail Benefits and Costs – Quantifying value of CMGC.

- Quality Programs Subcommittee update (Wayne Pittman):

  - Did not meet, rescheduling for January.

  - Focus on Vision and Direction.

  - Need to make sure Quality section aligns with Federal requirements.

  - FHWA recommendation that Owner verification testing/split samples areas need to be defined.

  - Allocate risk at right time in the RFP

  - Section 3 of the RFP meet intent of CFR.

  - Group stated that there needs to be a negotiated CE rate based on when Contractor is responsible for QA.  The funding is allocated to the area where the work is being completed.

- CMGC Environmental Subcommittee Scott Epstein

- Nov. meeting cancelled.

- Jordan Rudel and Scott Epstein have drafted up a Charter for this subcommittee.  It is to be reviewed and meeting set for Dec 10, 2014 to discuss the details and path forward.

- More risk in Design Build than CMGC, the group’s first focus will be D/B.

- Criteria for Innovative Contracting Award Discussion (Nabil Haddad)

- Jennifer and Nabil met with John Eddy’s group coordinating the CCA/CDOT Project awards.  Based on the number of Innovative Projects, this will be bi-annually (every other year).

- Developing criteria that better fits Innovative type contracts, then the design, bid, build type.

- Best Practices/Lesson Learned Database (Kevin Diviness/Fastracks Liason)

- Kevin with RTD and the Fastracks projects made a presentation showing a system RTD has put in place to capture Improvement Actions and Lessons Learned.

- Improvement Action (IA), document process to correct the problem.

- Critical to verify – take action and point of view of the problem.

- Make sure to share information gained, harder than one might think.

- Record (time sensitive to gather good information), capture as close to lesson learned is a challenge.

- Implementing agency wide.  Just Fastracks side over a hundred and fifty recorded over the last several years.

- Delcan/Parsons developed their web based database and reporting, but Construction Industry Institute (CII) has software for approximately $300. And other on line options.

- Alan Eckman (contracted to OMPD) thought this role of capturing this type of information would fall under OMPD and would take this information back to Peter Kozinski.

- On-call DRB on CM/GC projects (Jim Moody-absent)

- Wayne Pittman stated that Book 1 needs to be changed to as needed instead of standing DRB.  In his opinion, any project over $20M, a standing DRB makes sense and funding well spent.  The team is up to speed and knowledgeable about conflicts early, which can help resolution.  He felt funding better spent than Partnering.

- Miscellaneous/Open Discussion

- Tim Maloney recommended that next time a topic be cost estimating for these type projects.  Recommend bottom up estimate and there are check in points to make sure that the teams can work together.

- Randy Jensen, FHWA Resource Center discussion about estimating and need for risk based/bottom up approach.  What limit 20 M, 40 M

- CCA introduce changes to state statute on limited bidders rules

- There is a need to consistently checking estimate through the process.

- Discussion of Probable Cost not Cost Estimate.

- In 2015, need to resurrect the CMGC Group – to get new RFP in place, section 3 and 4 are 80 to 90% complete.  Group recommended that CDOT start use it for the US 34 CMGC project.

- Next Meeting February 3, 2015, 1pm – 2:45pm, in the CDOT HQ Bridge Room 107B.

- Attachment 1 – Meeting Agenda

- Attachment 2 – Sign in Sheet

Attachment 1

MEETING AGENDA

Innovative Contracting Advisory Committee (ICAC)

September 25, 2014, 1 PM – 2:45 PM

CDOT HQ Bridge Conference Room

- Subcommittee Updates:

- CMGC subcommittees update:

    - Industry Relations (Ben Acimovic)

    - Best Practices- Internal to CDOT (Tammy Maurer)

- Quality Programs subcommittee update: (Wayne Pittman/David Brown)

- Environmental Sub-Committee (Scott Epstein)

-     Office of Major Projects Development discussion-OMPD (Pete Kozinski)

-     Criteria for Innovative Contracting Award Discussion (Jennifer Billings)

-     DRB Specifications on Design-Build projects (Jim Moody)

-     On-call DRB on CM/GC projects (Jim Moody)

-     ICAC Meeting on Tuesdays or Wednesdays instead of Thursdays starting in November?

- Miscellaneous/Open Discussions

- Next Meeting:  November XX, 2014 , 1 pm – 2:45 pm, CDOT HQ Bridge Room

Attachment 2:  Sign-In Roster 9/25/14