# Innovative Contracting Advisory Committee

# Meeting Minutes

# February 2, 2012

- Attendance

- Nabil Haddad, CDOT Innovative Contracting

- Elizabeth Kraft, CU Boulder

- Keith Molenaar, CU Boulder, via telephone

- Mark Scholfield, Wilson & Company

- Jeff Wassenaar, CDOT Project Development Branch Manager

- Tim Maloney, CCA, Edward Kraemer & Sons

- Ken Szeliga, AECOM, Bridge Enterprise

- Don Garcia, CDOT Region 2

- Randy Furst, CDOT Region 6

- Dave Watt, CDOT Region 2

- Ben Acimovic, CDOT Region 1

- Jim Moody, CCA

- Greg Diehl, CDOT EEO

- Pete Kozinski, CDOT Region 1, via telephone

- Kathy Young, AG’s Office, via telephone

- Summary of Discussions

- Subcommittee Updates:

  - Templates and Standard Contract subcommittees (Book 1):

- CMGC subcommittee update:

  - The subcommittee will meet this month to discuss many CM/GC issues (templates, Brook’s Act, ICE, Cost effectiveness, feedback, debriefings, selection panels, interviews, ABC, etc…)

  - This subcommittee will be a good forum to organize a meeting between all the Regions that recently procured CM/GC projects and document Best Practices and Lessons Learned

  - An FHWA representative will now be on this subcommittee

  - An EEMA representative will now be on this subcommittee

- D-B and SDB subcommittee update: Kathy Young

  - The US 36 RFP templates and contract are being currently reviewed by the controller’s office

  - The US 36 contract is considered the latest and most comprehensive D-B contract that included many industry comments

  - It was agreed that this sub-committee will combine with the Technical Requirements sub-committee and will focus on crafting template for SDB

  - Technical Requirements subcommittee update

- - This sub-committee will combine with the SDB subcommittee above

  - Quality Programs subcommittee update:

    - Don Garcia provided an update on the latest efforts of this sub-committee

    - The subcommittee is working on a QA/QC project selection flowchart

    - Next meeting is scheduled for this month

Miscellaneous/Open Discussion

  - The CM/GC internal CDOT training is set for February 7, 2012.  It will be followed by an industry-wide CM/GC training sometime in March/April 2012

  - Jim Moody brought up a potential CM/GC training provided by Arizona State University.  Keith Molenaar volunteered to assist in case it was decided to bring on this training

  - Tim Maloney brought up the issue of providing stipends to contractors to offset some of the cost of CDOT requested pro-bono constructability reviews.  It was agreed that CDOT should provide stipends to offset some of these costs

  - It was suggested to re-prioritize the ICAC subcommittees

  - It was suggested to expand the Project Delivery selection matrix to include Streamlined Design-Build and procurement methods such as A+B and Best Value selection

- Next Meeting:  Thursday, February 23, 2012 from 1 - 2:45 pm (CDOT Bridge Conference Room 107B)

- Future Innovative Contracting topics (not prioritized):

  - Clarity and transparency of project goals

  - Celebrating Successes (Awards, Sharing Lessons Learned, etc…)

  - Local Agency and other stakeholder involvement (Major Utilities, Railroads, etc…)

  - Training and outreach to CDOT, the industry, and the public

  - Staffing Requirements for major Innovative Contracting Projects

  - Contractor pre-qualification

  - Insurance Requirements

  - Lobbying for Colorado legislation that allows using Innovative Contracting techniques

  - Local Agency Innovative Contracting Projects (Roles and Responsibilities)

  - Subjectivity and how to deal with it

  - Green Contracting Provisions