# Innovative Contracting Advisory Committee

# Meeting Minutes

# March 17, 2011

- Attendance

- Scott Ellis, CDOT, Region 4 Resident Engineer-via phone

- Elizabeth Kraft, CU Boulder

- Jim Moody, CCA, Guest

- Jeff Wassenaar, CDOT, Project Development Branch Manager

- Neil Lacey, CDOT, Area Engineer

- George Tsiouvaras, ACEC, TSH Consulting Engineers

- Kathy Young, State of Colorado AG’s Office

- Randy Jensen, FHWA Program Delivery Engineer

- Josh Laipply, AECOM/Bridge Enterprise, Guest

- Benjamin Acimovic, Region 1

- Matthew Pacheco, Region 6 RTD Liaison

- Mark Scholfield, Wilson & Co

- Summary of Discussions

- February 24, 2011 Risk Work Shop Evaluation/Comments

  - This topic was tabled until the April 2011 ICAC meeting.

- Project Delivery Selection Matrix Final Draft (Keith)

  - Discussed final comments.

  - ACEC created a Project Delivery Matrix that was discussed and reviewed by the committee.

    - This matrix could be combined and complemented by the full evaluation matrix.  Possible to base the ACEC matrix as a short summary or executive summary of the full matrix. ACEC will send this out for review and comment to ICAC.  PD Matrix was a great idea.

- ICAC Subcommittees and Quick Action Teams:

  - Subcommittees need to meet ASAP to craft a brief goal statement, deliverables, and tentative timeframes for task completion. – Please meet before the next ICAC meeting.

- Possible Task Order coming for help on editing and writing materials that are created. More administrative help than authoring or creation. Templates and Standard Contract Committee (Book 1):

  - CMGC subcommittee:

    - Is working on the draft RFP Book 1 and 2 for CM/GC processes

    - Is working on the draft Contract revision for CM/GC Processes

    - Draft and comments for April 2011

    - ACEC and Contractor involvement on template documents will be as a review and comment only commitment. CDOT will be authoring and creating the documentation and processes.

  - D-B and SDB subcommittee:

    - Met on March 11th, 2011 to discuss Book 1 for Design-Build.

    - Book 1 Template for Traditional D-B is under review and sent to Nabil on 3/17/2011

    - Book 1 needs to be submitted to the OSC for review.

    - Book 1 will be revised or streamlined for Streamlined D-B.

- Quality Programs subcommittee: No Update.

- Technical Requirements subcommittee (Book 2): No Update.

- Updating Manuals:  No Update.

- Alternate Design QAT:  No Update.

- PE III Workshop for upcoming projects tentative schedule (All)

  - Tabled until April 2011 ICAC Meeting

- Miscellaneous/Open Discussion.

- Next Meeting:  Thursday, April 21, 2011 from 10:30 AM – 11:45 AM

(CDOT HQ, Bridge Room 107B)