# Innovative Contracting Advisory Committee

# Meeting Minutes

# September 22, 2011

- Attendance

- Jim Moody, CCA

- Scott Ellis, CDOT Region 4

- Nabil Haddad, CDOT Innovative Contracting

- Don Garcia, CDOT Region 2

- Elizabeth Kraft, CU Boulder

- Keith Molenaar, CU Boulder

- Randy Jensen, FHWA

- Mark Scholfield, Wilson & Company

- Jeff Wassenaar, CDOT Project Development Branch Manager

- George Tsiouvaras, ACEC, TSH Consulting Engineers

- Tim Maloney, CCA, Edward Kraemer & Sons

- Josh Laipply, AECOM, Bridge Enterprise

- Joe Elsen, CDOT Region 3, via telephone

- Ben Acimovic, CDOT Region 1, via telephone

- Summary of Discussions

- Subcommittee Updates:

  - Templates and Standard Contract subcommittees (Book 1):

- CMGC subcommittee update:

  - Ben Acimovic will be meeting with Kathy Young, Tammy Lang, and RaLea from the Controller’s Office to go over the recently updated CM/GC templates

  - The subcommittee is currently working on fine-tuning the RFP Instructions and Scoring Guidelines

  - Value Engineering CM/GC discussion:  There were two ideas:

    - FHWA suggested that for projects greater than $20 M, there is a value to hire an independent VE facilitator to conduct a VE analysis before the CM/GC is selected

    - In addition, some members of the ICAC suggested that the nature of the CM/GC process itself provides ample opportunity for VE analysis since the CM/GC is involved in the early design process, and therefore, a formalized VE analysis may be redundant

- D-B and SDB subcommittee update: Kathy Young

  - The subcommittee is still waiting for the OSC’s comments (if any)

  - Tammy Lang, and CDOT top management, may need to get involved to expedite the process

  - Technical Requirements subcommittee update

    - Dave Watt will now be the champion of this subcommittee and will schedule the first meeting in the near future

    - This subcommittee will work in conjunction with the Book 1 D-B and SDB subcommittee

    - This subcommittee will potentially work on a Streamlined Design-Build Manual

  - Quality Programs subcommittee update:

    - Don Garcia provided an update on the latest efforts of this sub-committee

  - Updating Manuals subcommittee update:

    - Nabil informed the group that the Innovative Contracting Guidelines were updated in early September to reflect some minor revisions

Miscellaneous/Open Discussion

  - Keith Molenaar gave the group an update on the TCM Pool Funding study

  - Keith Molenaar suggested to elevate the “Celebrate Successes” Future Topic below and volunteered crafting a criteria to create an award process (judges, application form, etc…) for extraordinary innovative contracting projects

  - Nabil and Jeff will present this “Awards” idea for Innovative Contracting projects to CDOT Chief Engineer, Tim Harris

  - Josh Laipply updated the group on the procurement effort to select an ICE for CM/GC projects

  - Many in the group strongly recommended that the ICE be totally independent from the CM/GC project Designer, and potentially be hired by CDOT Services on medium to large size projects.

- Next Meeting:  Thursday, October 27, 2011 from 1 - 2:45 pm (CDOT Bridge Conference Room 107B)

- Future Innovative Contracting topics (not prioritized):

  - Clarity and transparency of project goals

  - Celebrating Successes (Awards, Sharing Lessons Learned, etc…)

  - Local Agency and other stakeholder involvement (Major Utilities, Railroads, etc…)

  - Training and outreach to CDOT, the industry, and the public

  - Staffing Requirements for major Innovative Contracting Projects

  - Contractor pre-qualification

  - Insurance Requirements

  - Lobbying for Colorado legislation that allows using Innovative Contracting techniques

  - Local Agency Innovative Contracting Projects (Roles and Responsibilities)

  - Subjectivity and how to deal with it

  - Green Contracting Provisions