Pre-Erection Conference and Erection Plan

The Standards and Specifications Unit recently released a new Standard Special Provision requiring an Erection Plan and a Pre-Erection Conference on projects with steel or concrete girders.  The specification is available at the following link:

http://www.dot.state.co.us/DesignSupport/Construction/1999ssp.htm

Implementation:

Effective immediately, this standard special provision will be used on all future projects involving the construction of bridges with steel or precast concrete girders.  On existing projects, the Project Engineer will be required to execute a change order incorporating the special provision into the Contract.

The specification requires that the Contractor submit an Erection Plan prepared by a Professional Engineer registered in the State of Colorado.  This plan shall be submitted as a working drawing for information only.  A Pre-Erection Conference will also be required at least 14 days prior to the erection of steel or concrete girders.  The Contractor’s PE and the erection subcontractor shall be present at this meeting.

A Pre-Erection Conference will be held at least two weeks prior to the beginning of erection.  The Contractor, the erection subcontractor, the Contractor’s Professional Engineer and the bridge designer shall attend the meeting.  A copy of the Agenda for this conference is attached to this document.

During the erection process the Contractor’s PE shall be onsite to provide written approval of each stage of erection prior to allowing vehicles or pedestrians on or under the structure.  Changes to the erection plan shall be authorized by the Contractor’s PE. The Contractor shall also perform daily inspections of the girders until the deck is placed.

The Project Engineer will be familiar with the erection plan and will also monitor the erection process to ensure compliance with the erection plan.  The Project Engineer, or designated inspector, will also inspect the girders daily until such time as the deck is placed.  These inspections will be documented in the daily diary.

If you have questions, contact your Area Engineer in Project Development.