REMOVAL OF BRIDGE

Projects that include bridge removal will normally include a project special provision based on worksheet 202rb, titled Revision of Section 202 – Removal of Bridge.  This worksheet can be found on the CDOT web site at:

http://www.dot.state.co.us/DesignSupport/Construction/2005SpecsBook/Work%20Sheets/2005ws.htm .

This special provision requires the Contractor to submit a Bridge Removal Plan, Parts of which must be signed and sealed by the Contractor’s Engineer.  The Contractor’s Engineer is required to be on site as necessary to certify that the falsework, bracing, and shoring conform to the details of the Bridge Removal Plan and to prepare a daily progress report.

This special provision also requires holding a Pre-Removal Conference at least seven days prior to beginning bridge removal. The agenda for the conference is attached below.  Required attendees include the Engineer, the Contractor, the removal subcontractor, the Contractor’s Engineer, and the Contractor’s Traffic control Supervisor.   When an unplanned event occurs, the Contractor’s Engineer must submit a report which describes the operation or procedure proposed to remedy the situation.

The conditions under which the Engineer may suspend bridge removal are listed in the special provision.

Here is the agenda for the pre-removal conference:

If you have questions, please contact your Area Engineer in Project Development.