Implementation of the Water Quality Control Consent Order

CDOT has entered into a consent order with the Water Quality Control Division of the Colorado Department of Public Health and Environment (CDPHE) regarding water quality control on CDOT projects.  The provisions of the consent order will go into effect on January 1, 2009. The provisions will apply to all CDOT projects that have a Colorado Discharge Permit System (CDPS) Stormwater Construction Permit (SCP), including those already under contract, those recently awarded, those already advertised, and those to be advertised hereafter.

The consent order is the legal document between CDOT and CDPHE that resolves the notifications of violation of water quality requirements issued by CDPHE to CDOT for multiple construction projects. In the consent order CDOT has agreed to take several actions to improve enforcement of water quality requirements on its projects.  The consent order can be found at:

http://www.dot.state.co.us/environmental/envWaterQual/default.asp

To implement the provisions of the consent order at the project level, the Project Development Branch is issuing the following revised special provision, new Construction Manual revision, and additional guidance with this Bulletin:

- A standard special provision, Revision of Sections 101, 107, and 208 – Water Quality Control.  This standard special provision will be implemented on all CDOT projects that have a CDPHS -SCP as soon as possible, but no later than February 28, 2009. This standard special provision revises and replaces the project special provision that has the same title and that is now in effect on projects. The standard special provision can be found at:

http://www.dot.state.co.us/DesignSupport/Construction/2005SpecsBook/2005SSP/2005_SSP_Index.htm

Major changes in this specification that may cause increased cost to the project are summarized below:

- Insubstantial structures like children’s wading/swimming pools cannot be used as concrete washout structures. (208.02(k))

- The Superintendent must attend the Environmental Preconstruction Conference.  (208.03)

- Prior to initiation of construction activities, the Erosion Control Supervisor (ECS) and Superintendent shall inspect the project for correct BMP installation conforming to the site-specific Stormwater Management Plan (SWMP). (208.03)

- The Superintendent must attend and participate in each 14-day stormwater management system inspection. (208.03(c) item 4)

- The ECS or Superintendent shall conduct an inspection on each day in which active construction has occurred, to determine whether construction is being conducted in accordance with the site-specific SWMP and the CDPS-SCP. (208.03(c) item 17)

- Additional documents are required to be included in the SWMP Notebook. (208.03(d) 14 through 19)

- Weekly Meetings will be conducted by the Engineer, Superintendent, and ECS with all persons involved in construction activities that could adversely affect water quality to discuss the SWMP, CDPS-SCP, problems implementing the project SWMP, maintaining BMPs, and unresolved issues from the daily stormwater log.  New subcontractors who did not attend the Environmental Preconstruction Conference will be briefed on the requirements of the SWMP and the CDPS-SCP at their first weekly meeting. (208.03 (e))

- Payment will be made for the replacement of worn out erosion and sediment control devices, as approved by the Engineer. (208.04(e))

- Items have been added to the list of incidents that are considered failure to perform erosion control.  Note that any violation of the CDPS-SCP will be considered failure to perform erosion control. (208.06)

- The Engineers’ notification procedures to the Contractor of non-compliance have been changed. (208.06)

- Consequences for continued failure to comply have been revised. (208.06)

For projects under AD with a CDPS-SCP, add the new specification and bid items by Revision Under Ad.

For projects already awarded or under construction with a CDPS-SCP, delete the old project special provision and add the new standard special provision and any necessary additional bid items by Contract Modification Order.  The Contractor shall sign the Contract Modification Order in accordance with subsection 105.01 of the Standard Specifications.  Failure to sign the Contract Modification Order within 30 days of submittal may result in suspension of work in whole or part, withholding of payment in whole or part or default of the Contract. Contact your Area Engineer if the Contractor refuses to sign the Contract Modification Order.  Those projects having Removal and Disposal of Sediment (LS) will need to delete this item and replace it with Removal and Disposal of Sediment (Labor) and Removal and Disposal of Sediment (Equipment), both payable on an hourly basis. Note that the item for equipment includes the operator.   Projects having ECS on a LS basis will need to delete the item and add a new item on a per hour or per day basis.  Those projects having ECS on a Day or Hour basis may need to negotiate a new price with the Contractor and add the new item to the Contract.

2.	A Revision of Section 208.2.2 Item (5) of the Construction Manual.   Detailed notification procedures have been added to this section to address cases of non-compliance with the Colorado Discharge Permit System (CDPS) Stormwater Construction Permit (SCP). See attached change to section 208.2.2 of the Construction Manual:

Additional guidance for the Project Engineer:

- The Project Engineer is responsible to schedule the Environmental Preconstruction Conference.  Note that for active construction projects, a separate meeting is required to go over the new Environmental Preconstruction Conference agenda items and new specification.  After the meeting, a certification of understanding of the terms and conditions of the CDPS-SCP and SWMP will need to be signed by all attendees.  A certification shall also be signed by all attendees of meetings held for new subcontractors beginning work on the project thereafter.   A draft of the Environmental Preconstruction Meeting Agenda and certification-signature page is attached.  And the final version will be placed in Appendix A of the Construction Manual.

- The Project Engineer should review the Daily Stormwater Log (CDOT Form 1388) weekly.  A draft of Form 1388 is attached. The official Form will be posted on the Forms Catalog at: http://internal/centralfiles/FormsCatalog.htm

If CDOT intends or finds it necessary for a contractor to make significant modifications or additions to a SWMP, the engineer responsible for the SWMP plans shall approve and sign off on the modifications or additions. A significant modification or addition is one that is implemented by a CMO or MCR.

See Section 120.7 of the Construction Manual for guidance in writing change orders.

A sample change order is attached:

Construction Bulletins can be found on the Design and Construction Project Support web page at:

http://www.dot.state.co.us/DesignSupport/

Please address questions about the consent order and its implications, and the new specification to Rick Willard at 303-757-9343.

# If you have CMO questions, contact your Area Engineer in Project Development.