Revision to Minor Contract Revision (MCR) Process

This bulletin addresses clarification and simplification of the existing Minor Contract Revision (MCR) process for construction contract changes determined to be minor. The MCR process encompasses all contract changes that are not specifically defined in the CDOT Construction Manual to be major changes.   Recent audits of construction projects uncovered a pattern of problems with payments for small, unplanned items or equipment, including problems with the cost justification analysis, the way the items are paid for, and the tracking of MCR’s throughout the project.

For those instances where the Project Engineer identifies work that needs to be performed but is not included in the Contract, the Project Engineer will initiate the procedures in Site Manager to add appropriate new items to the Contract.  Existing contract bid items are not to be used for new work added to the project which can be best quantified with other items included in the CDOT Item Code listing.  In such a situation, using existing contract items inappropriately could skew the future CDOT Cost Data history.

The changes to Section 120.7 Change Orders addressed in this bulletin are aimed at simplifying the documentation preparation and analysis of the pertinent supporting information for minor (MCR) CMO’s.  The significant changes are summarized as follows:

- The range for price justification in Section 120.7.6.2 for Contractor’s Cost Analysis and Independent Cost Analysis was increased from 10 percent to 15 percent.

- A two-tiered process for the independent cost analysis was established for analyzing costs of minor (MCR) CMOs. An estimated approach may be used for MCR’s between $0 to $10,000 and a more detailed approach for MCR’s over $10,000.  See examples in the revised text.

- For minor (MCR) CMOs, Project Engineers are encouraged to prepare the justification letter attached to all MCR change orders (CDOT Form 90’s) in an electronic format which can be easily updated and transmitted to Resident Engineers and Program Engineers for their review during the project.  This electronic format letter can be updated as MCR’s are added to the project. The letter can then serve as a cumulative single Letter of Explanation at the end of the project. The letter with all of the MCR Form 90’s attached should be submitted to the Region Program Engineer for final signature near the completion of the project.

Attached below is the replacement Section of 120.7, Change Orders, revising the July 2002 (Revised June 2004) CDOT Construction Manual [pp. 100-100 through 100-126].  Revised section 120.7 has been formatted so that you can just replace pages 99 through 126 in your Construction Manual.  Please note that the changes made in 2004 are indicated by a thin vertical line in the margin, and the changes made in 2008 are indicated by a thick vertical line in the margin.

If you have questions, please contact the Area Engineers in the Project Development Branch.  Training will be forthcoming in summer 2008 in each Region to implement this important contract administration change.  Contact Karen Sullivan in Project Development Branch for the dates and times for the upcoming training.