This construction bulletin provides guidance on four aspects of projects funded with American Recovery and Reinvestment Act (ARRA) funds.

- Completion of ARRA Projects

All work on ARRA funded projects and all expenditures of ARRA funds on such projects must be completed by September 30, 2015.  All final documentation should be submitted by May 30, 2015.

- Cooperation with the US Comptroller General and the US Inspector General

Section 902 of the American Recovery and Reinvestment Act (ARRA) of 2009 requires that each contract awarded using ARRA funds must include a provision that provides the U.S. Comptroller General and his representatives with the authority to:

“(1) to examine any records of the contractor or any of its subcontractors, or any State or local agency administering such contract, that directly pertain to, and involve transactions relating to, the contract or subcontract; and

(2) to interview any officer or employee of the contractor or any of its subcontractors, or of any State or local government agency administering the contract, regarding such transactions.”

Section 1515(a) of the ARRA provides as follows:

“With respect to each contract or grant awarded using covered funds, any representative of an appropriate inspector general appointed under section 3 or 8G of the Inspector General Act of 1978 (5 U.S.C. App.), is authorized --

(1) to examine any records of the contractor or grantee, any of its subcontractors or subgrantees, or any State or local agency administering such contract, that pertain to, and involve transactions relating to, the contract, subcontract, grant, or subgrant; and

(2) to interview any officer or employee of the contactor, grantee, subgrantee, or agency regarding such transactions."

Both the Contractor and the Project Engineer must cooperate with the US Comptroller General and his representatives as well as the Inspector General in the review of project records and the interviewing of project personnel.

The Project Engineer should promptly provide requested records and promptly make project personnel available for requested interviews.

To require the Contractor to cooperate, CDOT has issued a new standard special provision, Revision of Section 107, ARRA Projects - Authority of the US Comptroller General and the US Inspector General, dated April 2, 2009.  This new special provision will be included in all projects funded with ARRA funds.  A revision under advertisement should be used to incorporate the special provision on ARRA projects under advertisement.  A contract modification order is required to implement it on ARRA projects on which bids have already been opened.

- Employment Reporting Requirements

- The Contractor is required by the special provision ARRA Peak Employment Job Creation Reporting Requirements to submit an additional report on Modified Form 1391 showing peak employment on projects funded with ARRA funds.  Peak employment will be as determined by the Contractor.  At the Pre-Construction conference, the Engineer and the Contractor will determine the week of peak construction activity and the due date of the modified FHWA 1391.  In accordance with subsection 108.03 the Contractor is required to provide a baseline schedule at the Pre-Construction conference.  This baseline schedule will show when the Contractor will be conducting the most activity on the project.  Upon determination of the week of peak construction activity, the Project Engineer will notify the Labor and Contract Compliance Manager via email to BethAnn.Wieder@dot.state.co.us.

- The Contractor is required by the special provision ARRA Monthly Employment Report to submit a Monthly Employment Report – ARRA.  This report will show the employment data for the Contractor as well as subcontractors.  CDOT Project personnel and consultant personnel will also have to be reported to the Labor and Contract Compliance Manager.  The same data required of the Contractor and subcontractors will be required of the CDOT project personnel and consultant personnel.  All reports will be submitted to the mailbox:  Programs.ProjectAnalysis@dot.state.co.us.

The Labor and Contract Compliance Manager will forward a copy of all e-mail submittals from the Contractor to the Engineer for review.  Reporting will be from the Notice to Proceed until project completion or September 2012, whichever occurs first.  The Monthly Employment Report for Contractor and CDOT personnel will be submitted by the 25th of the month as established by revision of subsection 109.06.

The forms catalog will have all forms along with any instructions.

Failure of the Contractor to submit any of the required reports will result in an issuance of non-compliance and will result in future progress payments being withheld.

All additional reporting requirements including gathering of data shall be included in the cost of the work.  No additional overhead shall be granted.

Questions regarding the reporting requirements on ARRA projects should be directed to BethAnn Wieder at 303-757-9541.

- Special ARRA Signs

CDOT Management has decided that all the special signs identifying ARRA funded projects are to be fabricated on aluminum panels.  Therefore the Safety and Traffic Engineering Branch has issued a memo requiring the designer to place a footnote on the sign tab of all ARRA projects that have these signs indicating that they are to be constructed of 0.125 inch aluminum.

ARRA projects already advertised should be revised under advertisement to include this requirement.  A CMO should be used to add this requirement to ARRA projects on which bids have already been opened.

The memo from the Safety and Traffic Engineering Branch can be found at:

http://www.dot.state.co.us/DesignSupport/American%20Recovery%20and%20Reinvestment%20Act/Sign%20Standards/American%20Recovery%20and%20Reinvestment%20Act%20Design%20Bulletins.htm