Final Payment of Section 630, Construction Zone Traffic Control Items

This construction bulletin is a reminder issued in response to recent complaints that CDOT has been holding final payment on construction work zone traffic control items until the final estimate is paid.

In accordance with subsection 630.15 of the 2005 Standard Specifications for Road and Bridge Construction, final payment for construction traffic control devices should be made upon final project acceptance:

“Construction traffic control devices, as determined by the project Traffic Control Plan (TCP), will be paid for as follows:  50 percent of the accepted amount upon first utilization, an additional 40 percent of the accepted amount when 75 percent of the original contract amount has been earned, and the final 10 percent when the project has been completed in accordance with subsection 105.20, exclusive of any maintenance periods.”

Once final project acceptance has been issued in accordance with subsection 105.20, a copy of the final acceptance letter should be sent to the finals engineer so the finals engineer can enter the final acceptance date in SiteManager.  This will allow the remaining 10 percent of the construction zone traffic control items to be paid on the next scheduled estimate.  An estimate should be processed making this payment no later than the month following final acceptance unless the partial payment does not meet the requirements of subsection 109.06 (d).