PAYMENT SCHEDULE

Subsection 108.031, Payment Schedule, has been added to CDOT's Standard Specifications by the standard special provision Revision of Section 108 – Payment Schedule, dated October 11, 2006.  Implement the provisions of this standard special provision immediately on all CDOT projects, including those already under construction, awarded, or advertised for bids.

Subsection 108.031 requires the Contractor to prepare a payment schedule which shows the dollar amount of work the Contractor expects to complete by the progress estimate each month for the duration of construction.  It also requires the Contractor to update the payment schedule each month.  This information is necessary to enable CDOT’s Office of Financial Management and Budget (OFMB) to accurately project future expenditures.

Implementation of the Payment Schedule.  Implement the payment schedule as follows:

- Projects under Construction and Projects Awarded, but not yet under Construction.  If the project has an expected completion date after June 30, 2007, incorporate the special provision into the project by change order. The Contractor shall establish a payment schedule for the duration of the project, excluding work already performed.  The change order should be implemented at no cost.  In special cases a single lump sum payment may be made to the Contractor.

If the project has an expected completion date of June 30, 2007 or earlier, do not implement the standard special provision by change order.  Instead, CDOT’s Project Engineer will develop and update the payment schedule.  The Project Engineer may use a linear projection, so long as that provides an accurate indication of the expected expenditure of funds.

- Projects Advertised, but not Awarded. Incorporate the special provision into the project by revision under ad.

- Projects not yet Advertised.  Include the standard special provision in the special provision package for the project.

Payment schedules for all projects shall be entered into ERP by November 1, 2006.

See attached sample CMO.  Direct all questions to your area engineer.

Sample Change Order

Double Click to Open