# Local Agency Project Specification Review and Approval Process

This bulletin provides notice that the project specification review process for Local Agency administered projects is being revised.  Greater statewide consistency following a more structured process is required to address concerns expressed by FHWA on the quality of the specifications and to ensure compliance with all applicable state and federal regulations.  This bulletin should be used in conjunction with Design Bulletin 2010-3 Non-Compliant Contract Provisions Used on Local Agency Projects.

Region Local Agency Coordinators have the lead role in coordinating with the Local Agencies for the required project submittals and review of documents.  The CDOT Standards and Specifications Unit (SSU) will support the Regions by reviewing the project specification submittal packages for Local Agency administered projects as it currently does for CDOT administered projects.   A new addition to the specification review and approval process will be the review and approval of Local Agency project specifications. This review is described in more detail below.

- Phased Process Change

CDOT will implement the changes to the specification review and approval process for all active Local Agency projects not yet advertised for construction (CDOT Form 1180 not fully executed) using a two phased approach over the next 6 months:

# Phase I  (Effective immediately)

In addition to the proposed project special provisions and index of proposed CDOT Standard Special provisions, Local Agencies shall electronically submit copies of their boilerplate contract documents in Microsoft Word format for each local agency project. These documents include, but are not limited to: instructions to bidders, general conditions, special conditions, and a copy of the proposed contract between the Local Agency and the low bid contractor.  If the Local Agency has its own standard specifications that it intends to use to control construction on the project, they shall be submitted to SSU four weeks prior to the Final Office Review. Review of these documents for a specific project does not constitute the full review for approval of use on all that local agency's projects described in Part 2 of this bulletin.

# Phase II (All projects advertised after September 1, 2010)

In addition to the Phase I requirements, all Local Agency project specifications will follow the existing format used by CDOT as described in the CDOT Design Guide, Chapter 16 and CDOT Procedural Directive 513.1 CDOT Construction Specifications attached below.  Exceptions to the established format may be approved by the CDOT Standards and Specifications Engineer for non-highway construction related projects on a case-by-case basis.

Local Agencies should use the latest editions of the CDOT Standard Specifications, standard special provisions, and M & S Standard Plans.  These have been reviewed and approved by FHWA for federally funded projects or projects on the NHS.  Local Agencies may substitute their own agency standard specifications for the CDOT Standard Specifications or write their own set of custom specifications which conforms to the same State and federal regulations  that CDOT'S specifications conform to.  However, significant additional review time is required by both CDOT and FHWA to review and approve them.  FHWA and CDOT may require major revisions to the Local Agency specifications before their use.

The Local Agency, in consultation with the CDOT Project Manager, must follow one of the two choices listed below for all projects advertised after September 1, 2010:

- CDOT Standard Specifications, applicable CDOT standard special provisions, and applicable CDOT approved project special provisions.  Approved changes to definitions and substitution of the local agency dispute resolution process for the CDOT dispute resolution process [subsections 105.21 through 105.23] are the only revisions to Section 100 of the CDOT specifications allowed.

- CDOT Standard Specifications, applicable CDOT standard special provisions, CDOT approved project special provisions, and approved substitutions for or revisions to Section 100 of the CDOT specifications.   The Local Agency shall review CDOT’s Section 100, and the Local Agency’s proposed substitutions for their corresponding specifications to ensure that the requirements within the CDOT specifications and applicable Standard Special provisions are addressed in the Local Agency proposed specification substitution.

The decision to use either the CDOT Standard Specifications or use the CDOT Standard Specifications with approved substitutions should be made at the project scoping meeting, if not before, in order to allow for the necessary review time by CDOT.

# Review and Approval of Substitution Documents to CDOT Standard Specifications

Local Agencies desiring to use their standard specifications or contract documents either by referencing them as a source document in the project specifications or as a stand alone substitute for Section 100 or any other section of the Standard Specifications must submit them to the Standards and Specifications Unit for detailed review.  This review would be a one time detailed, comprehensive review to ensure compliance with State and federal regulations.  The detailed review is estimated to take 10 to 15 weeks or longer.  Local Agencies should submit this information as soon as possible to the CDOT Region for forwarding to SSU.  SSU will review the Local Agency submittals received in the order that complete submittals are received by SSU.

Once approved, a Local Agency may continue to use its specifications on future projects unless they change.  If a Local Agency modifies its approved specifications, the agency must submit the changes in electronic format to the CDOT Region Local Agency Coordinator who will forward it to SSU for review and approval.  The Local Agency must submit a completed CDOT Form 1215 providing the explanation for the change with the proposed revision.  Proposed changes to the previously approved submittals will be reviewed by SSU for compliance.

A local agency desiring to advertise a project after September 1, 2010 using Local Agency Standard Specifications or substitutions must obtain approval at least two weeks before the proposed advertisement date. If the alternative specifications cannot be approved in time, the local agency shall use the CDOT Standard Specifications and standard special provisions without substitutions or may postpone the advertisement date.  The CDOT Project Manager will coordinate between the Local Agency and the CDOT Standards and Specification Unit for tracking the review process.

A Local Agency substituting its own specifications for a portion of the CDOT Standard Specifications shall prepare a revision of subsection 105.08 that provides a clear order of precedence of the Contract documents should a conflict be discovered.

# Plans and Specification Checklist (Optional)

CDOT is ultimately responsible for insuring that Local Agencies follow all of the Federal requirements as outlined in the Intergovernmental Agreement and contract documents.  Local Agencies are encouraged to use the attached checklist to ensure that they have reviewed their project plans and specifications and that they are in compliance with federal and State regulations.  The CDOT Regions should encourage the use of the checklist by all Local Agencies.

For more information or additional clarifications, Local Agencies should work through their assigned CDOT Project Managers or CDOT Region Local Agency Coordinators.