Work-Hour and Project Cost Estimating

Background:

State and Federal laws require State Departments of Transportation to develop a Project Cost Estimate for all federally-funded transportation projects.  Not only does this requirement serve to justify federal funding requests, the process of developing early Project Cost Estimates provides a foundation for a sound project management plan.

According to Title 23CFR630.106 (a) (3), for FHWA to authorize all phases (environmental, design, right-of-way, utility and construction) of a project utilizing federal funding, all requests for federal aid must be supported by a documented Project Cost Estimate which includes a final Work-Hour Estimate of consultant services provided to the project.

The Work-Hour Estimate will be done on all projects involving consultant services, regardless of whether projects are staffed in whole or part by consultant personnel.  At CDOT, the procurement of consultant services is done through a qualifications-based process in accordance with the Brooks Act (Title 40 United States Code, Chapter 10, Subchapter IV, paragraphs 541-544).  This Act promotes an open competition process which includes contract negotiation to ensure engineering services are procured at a fair and reasonable price.

CDOT has supported these requirements through the guidance provided in the document, Controlling Our Critical Path: A CDOT Guide to Better Project Management Practices (http://www.dot.state.co.us/DesignSupport/Controlling_Our_Critical_Path.pdf) which states:

The Project Manager for any given project is responsible for the following:

- Ensuring that all of the work is being completed on time, within budget and scope, and at the correct performance level.

- Coordinating staff assignments to ensure work is done in a manner which meets the objectives of the project.

Particularly, work-hour estimates will be required on all projects, regardless of personnel involved (State or consultant) and shall represent reasonable work-hours needed to complete all project activities.

Additionally, CDOT has developed and offered a new training course, titled Work-Hour Estimation.  Information on this course may be found within My Learning or at the following link within the TETP website:

http://internal/tetp/workHourEstimation.cfm

Definitions:

Scope of Work – A detailed listing of criteria and objectives that a project is expected to meet.  While a preliminary SOW is written for the initiation of a contract, negotiations of contract details (including Work-Hour Estimate) may result in revisions to the SOW.  Following the negotiation process, the preliminary SOW will be revised, if appropriate, and further known as the final Scope of Work.

Work-Hour Estimate – The estimate of individual and collective personnel labor hours relative to project tasks required to complete the established scope of work for a design and/or construction project.  An independent Work-Hour Estimate will be done without any influence from another estimate or consultant input.  A final Work-Hour Estimate is accomplished following a comparison, negotiation and settlement of work-hours for the tasks in the project scope of work.

Project Cost Estimate – The cost estimate (in dollars) required to complete the scope of work for a specific design and/or construction project.  In most cases, this Project Cost Estimate will utilize the final Work-Hour Estimate and associated personnel hourly wages to establish a portion or most of the Project Cost Estimate.  Additional components of a Project Cost Estimate may include estimated material costs, construction engineering, and Indirect charges for a construction project.

Assumptions – An important component of the Work-Hour Estimate process is documenting assumptions which identify further details of tasks, ie. definitions, resource needs, and durations.  Both independent and final Work-Hour Estimates will have thoroughly documented assumptions which ultimately support any revisions to the Scope of Work, as well as the Project Cost Estimate.

Process:

The following paragraphs apply to all federally-funded projects, including Local Agency projects:

Consultant Projects

For all project phases involving consultant services, the Project Manager will complete a final Work-Hour Estimate and Project Cost Estimate for submittal to FHWA prior to the obligation of project funds.

In compliance with section 4-3 of the Agreements Manual (see attachment):

- The Project Manager will inform the respective FHWA Area Engineer with a notice of intent to utilize consultant services on the project.

Process (cont.):

- The Project Manager will agree to a final Scope of Work and final Work-Hour Estimate (including quantity and distribution of work-hours) for the project.  Related steps and supporting documentation will include:

  - draft preliminary Scope of Work and an independent Work-Hour Estimate.

  - comparison of consultant’s and CDOT independent Work-Hour Estimates.

  - negotiation and agreement of a final Work-Hour Estimate, including supporting documentation of assumptions

  - revised and adopted final Scope of Work, if appropriate.

- The Project Manager will prepare a Project Cost Estimate, including:

  - estimated costs associated with the final Work-Hour Estimate

  - estimated costs associated with construction materials and quantities

- The Project Manager will coordinate a review of the Project Cost Estimate with the appropriate Region Management personnel, ie. Resident Engineer, Program Engineer, and Specialty Unit managers, for concurrence prior to distribution

- The Project Manager will distribute the Final Work-Hour Estimate Memo and Project Cost Estimate spreadsheet (see attachments) and other attachments directly to the individuals, listed below:

  - FHWA Area Engineer - copy of Final Work-Hour Estimate Memo with independent and final Work-Hour Estimates and copy of Project Cost Estimate spreadsheet (see attachment).

  - CDOT Contracting Officer (Contracts and Market Analysis Branch) - copy of Final Work-Hour Estimate Memo, independent and final Work-Hour Estimates (including supporting documentation of assumptions), final Scope of Work, and Project Cost Estimate worksheet.

CDOT/Local Agency Staffed Projects

For all project phases involving CDOT/Local Agency personnel ONLY, the Project Manager will complete a Project Cost Estimate. This estimate may include a design estimate as a percentage (based on historical and inflationary data) of the total construction cost estimate.

Specific steps include the following:

- The Project Manager will prepare a Project Cost Estimate, including:

- estimated design costs associated with all specialty unit work-hours

Design work-hours for CDOT staffed projects may be estimated as a reasonable percentage of construction cost, as historical data implies.

Process (cont.):

- estimated costs associated with construction materials and quantities

- The Project Manager will coordinate a review of the Project Cost Estimate with the appropriate Region Management personnel, ie. Resident Engineer, Program Engineer, and Specialty Unit managers, for concurrence prior to distribution.

- The Project Manager will distribute the Project Cost Estimate spreadsheet (see attachments) and other attachments directly with the

FHWA Area Engineer - copy of Project Cost Estimate spreadsheet (see attachment).

Notes:

These supporting documents will be submitted prior to seeking FHWA authorization for federal- aid.  The estimates will support the funding amount you will be seeking.

Any cost increase modifications greater than $100,000 require a revised Project Cost Estimate and a revised Final Work-Hour Estimate Memo (if applicable) to be submitted to the FHWA Area Engineer prior to authorization for additional federal funding through a project modification.  These estimates will support the new funding amount you will be seeking.

Projects jointly staffed with CDOT and Consultant personnel require the completion of a Final Work-Hour Estimate Memo (for consultant services only) and a Project Cost Estimate inclusive of CDOT and Consultant costs.  All supporting documentation will be distributed as described in the Consultant Projects section above.

Attachments:

AGREEMENTS MANUAL	CONSULTANT WAGE 	SAMPLE

Section 4-3	TABLE (v2011)	WORK-HOUR ESTIMATE

SPREADSHEET

FINAL WORK-HOUR	PROJECT COST ESTIMATE

ESTIMATE MEMORANDUM	TEMPLATE

References:

For assistance with any of the processes or attachments provided within the Bulletin, please feel free to contact your Area Engineer in Project Development or any of the names below:

John Eddy, P.E.

Branch Manager

Contr. and Market Analysis

303-757-9592

Bill Ludwig

Consultant Audit

Contr. & Market Analysis

303-757-9690

Design Bulletins can be found on the Design and Construction Project Support web page at:

http://www.dot.state.co.us/DesignSupport/