103tp

Page 1 of 2

1

REVISION OF SECTION 103

TECHNICAL PROPOSAL

Section 103 of the Standard Specifications is hereby revised for this project as follows:

Subsection 103.01 shall include the following:

Bid proposals being considered for this project shall include a Technical Proposal.  The Technical Proposal shall include sufficient information to enable the Department to evaluate the responsiveness of the bid, and the capability of the bidder to design and construct the work described in the Contract.  The content of this Technical Proposal shall be pertinent to the project and shall be innovative, when appropriate, and practical.  Discussions of past performances on other projects shall be minimized except as they relate to the proposed work.

The Technical Proposal shall include a plan for completing the specified work.  The efficient use of manpower and materials shall be considered. Innovative approaches for providing the services may be discussed in the Technical Proposal.

The Technical Proposal shall include a staffing plan which clearly illustrates the key elements of the organizational structure proposed to accomplish the management, technical, construction, and administrative services required.  Project management and key personnel within each area of required services shall be identified and past experience of each, as it relates to this project, shall be delineated.

The bidder may have more than one office location. The office assigned overall responsibility for the work shall be identified in the Technical Proposal.  If different elements of the work will be done at different locations, those locations shall be listed along with a description of the work that will be performed at that location.

The Technical Proposal shall include a method for assuring proper coordination with the Department and other agencies during performance of the work.

The Technical Proposal shall include the following minimum information:

(a)	Qualifications of Design Team.   The Technical Proposal shall clearly demonstrate the qualifications of the design team including the following minimum criteria:

(1)	The engineering consultant shall be pre-qualified by the CDOT.

(2)	The engineering consultant shall have errors & omissions insurance in an amount not less than $1,000,000.

(3)	The engineering consultant shall have successfully completed the design of at least one interstate project or multi-lane divided freeway project having construction or reconstruction costs in excess of $5,000,000 in the last five years.

(b)	Proposed Method of Construction.  The Technical Proposal shall include information regarding the proposed method of construction.

(c)	Maintenance of Traffic Provisions. The Technical Proposal shall include an outline of the proposed methods for handling traffic including the duration of the two way two lane operation and detours, interchange detours, construction phases, etc. The traffic provisions shall meet or exceed the criteria established in the example projects.

103tp

Page 2 of 2

2

REVISION OF SECTION 103

TECHNICAL PROPOSAL

(d)	Cost Breakdown of the Salient Features. The Technical Proposal shall include a lump sum cost for each of the salient features listed in the Commencement and Completion of Work. Preliminary design calculations, quantity calculations and other methods if any, used in determining the bid shall be included to the extent possible with the data provided excluding any proprietary details. Mobilization shall also be included in the cost breakdown and shall be limited to five percent of the total bid.

(e)	Quality Control Plan. The Technical Proposal shall include a Quality Control Plan which describes the procedures to be utilized to verify, independently check, and review all design drawings, specifications, material tests, and other documentation prepared as a part of the Contract. The Quality Control Plan shall be as described herein. The Quality Control Plan may be one utilized by the Contractor as part of its normal operation or it may be one specifically designed for this project.

The Technical Proposal may include other data demonstrating the ability of the Contractor to perform the required work.

If any of the above criteria are missing or incomplete, the technical proposal will be deemed to be unacceptable. However, the apparent low bidder will be given an opportunity to correct any deficiencies in the Technical Proposal. In no case will a change in the lump sum bid be allowed.

The Technical Proposal shall be submitted in a bound volume on standard 8 ½ inch x 11inch paper. Charts and exhibits may be of larger size but must be folded to the standard size.

The Department will notify the apparent low bidder of any deficiencies in the content of the proposal. The Contractor must resubmit the corrected Technical Proposal within ten calendar days of the notice of non- compliance. Failure to provide an acceptable Technical Proposal will result in denial of award to the apparent low bidder. The Department will then evaluate the Technical Proposal of the next low bid using the process described herein. The Contract will be awarded to the Contractor with the lowest bid that meets the Technical Proposal criteria.

A Technical Review Committee will be formed by CDOT to evaluate the Technical Proposal. The Technical Review Committee will determine if the Technical Proposal of the apparent low bidder complies with all the requirements prescribed.

Delete subsection 103.02 and replace with the following:

103.02 Award of Contract. If the Contract is awarded, the award will be made within 40 calendar days after the opening of the bid proposals to the lowest bidder whose Technical Proposal complies with all the requirements prescribed. The successful bidder will be notified in writing of the acceptance of the proposal and the award of the Contract.