## January 16, 2004

REVISION OF SECTIONS 105 AND 106

# QUALITY OF HOT BITUMINOUS PAVEMENT

#### NOTICE

This is a standard special provision that revises or modifies CDOT’s Standard Specifications for Road and Bridge Construction.  It has gone through a formal review and approval process and has been issued by CDOT’s Project Development Branch with formal instructions regarding its use on CDOT construction projects.  It is to be used as written without change.  Do not use modified versions of this special provision on CDOT construction projects, and do not use this special provision on CDOT projects in a manner other than that specified in the instructions unless such use is first approved by the Standards and Specifications Unit of the Project Development Branch.  The instructions for use on CDOT construction projects appear below.

Other agencies that use the Standard Specifications for Road and Bridge Construction to administer construction projects may use this special provision as appropriate and at their own risk.

Instructions for use on CDOT construction projects:

Use this standard special provision on projects with 5000 or more metric tons (5000 or more tons) of hot bituminous pavement when acceptance is based on gradation, asphalt content and in-place density.

Sections 105 and 106 of the Standard Specifications are hereby revised for this project as follows:

Subsection 105.03 shall include the following:

Conformity to the Contract of all Hot Bituminous Pavement, Item 403, except Hot Bituminous Pavement (Patching) and temporary pavement will be determined by tests and evaluations of elements that include asphalt content, gradation, in-place density, and joint density in accordance with the following:

All work performed and all materials furnished shall conform to the lines, grades, cross sections, dimensions, and material requirements, including tolerances, shown in the Contract.

For those items of work where working tolerances are not specified, the Contractor shall perform the work in a manner consistent with reasonable and customary manufacturing and construction practices.

When the Engineer finds the materials or work furnished, work performed, or the finished product are not in conformity with the Contract and has resulted in an inferior or unsatisfactory product, the work or material shall be removed and replaced or otherwise corrected at the expense of the Contractor.

Materials will be sampled randomly and tested by the Department in accordance with Section 106 and with the applicable procedures contained in the Department’s Field Materials Manual.  The approximate maximum quantity represented by each sample will be as set forth in Section 106.  Additional samples may be selected and tested as set forth in Section 106 at the Engineer s discretion.

A process will consist of either a single test value or a series of values resulting from related tests of an element of the Contractor’s work and materials.  An element is a material and/or workmanship property that can be tested and evaluated for quality level by the Department approved sampling, testing, and analytical procedures. All materials produced will be assigned to a process.  A change in process is defined as a change that affects the element involved.  For any element, with the exception of the joint density element, a process normally will include all produced materials associated with that element prior to a change in the job mix formula (CDOT form 43).  For joint density, a new process will be established for each new layer of pavement or for changes in joint construction.  Density measurements taken within each compaction test section will be a separate process.    The Engineer may separate a process in order to accommodate small quantities or unusual variations.

Evaluation of materials for pay factors (PF) will be done using only the Department’s acceptance test results.  Each process will have a PF computed in accordance with the requirements of this Section.  Test results determined to have sampling or testing errors will not be used.

Except for density measurements taken within a compaction test section, any test result for an element greater than the distance 2 x V (see Table 105-2) outside the tolerance limits will be designated as a separate process and the pay factor will be calculated in accordance with subsection 105.03(a).  A pay factor less than zero shall be zero.  The calculated PF will be used to determine the Incentive/Disincentive Payment (I/DP) for the process.

In the case of in-place density or joint density, the Contractor will be allowed to core the exact location (or immediately adjacent location for joint density) of a test result more than 2 x V outside the tolerance limit. The core must be taken and furnished to the Engineer within eight hours after notification by the Engineer of the test result. The result of this core will be used in lieu of the previous test result.  Cores not taken within eight hours after notification by the Engineer will not be used in lieu of the test result.  All costs associated with coring will be at the Contractor’s expense.

- Representing Small Quantities.  When it is necessary to represent a process by only one or two test results, PF will be the average of PFs resulting from the following:

If the test result is within the tolerance limits then PF = 1.00

If the test result is above the maximum specified limit, then

PF = 1.00 – [0.25(TO - TU)/V]

If the test result is below the minimum specified limit, then

PF = 1.00 – [0.25(TL - TO)/V]

Where:	PF	=	pay factor.

V	=	V factor from Table 105-2.

TO	=	the individual test result.

TU	=	upper specification limit.

TL	=	lower specification limit.

The calculated PF will be used to determine the I/DP for the process.

- Determining Quality Level.  Each process with three or more test results will be evaluated for a quality level (QL) in accordance with Colorado Procedure 71.

- Gradation Element.  Each specified sieve, with the exception of 100% passing sieves, will be evaluated for QL separately.  The lowest calculated QL for a sieve will be designated as the QL for gradation element for the process.

- Joint Density Element.  Joint Density will be tested according to 401.17.

(e)  Process Pay Factor.  Using the calculated QL for the process, compute the PF as follows:  The final number of random samples (Pn) in each process will determine the final pay factor.  As test values are accumulated for each process, Pn will change accordingly.  When the process has been completed,  the number of random samples it contains will determine the computation of PF, based on Table 105-3 and formula (1) below.  When Pn is from 3 to 9, or greater than 200, PF will be computed using the formulas designated in Table 105-3.   Where Pn is equal to or greater than 10 and less than 201, PF will be computed by formula (1):

(PF1 + PF2)		(PF2 + PF3)		(PF1 + PF2)		  (Pn2 – PnX)

PF = ------------------ + [ ------------------ - --------------------] x ------------------     formula (1)

2				  2				  2			  (Pn2 – Pn3)

Where, when referring to Table 105-3:

PF1=	PF determined at the next lowest Pn formula using process QL

PF2=	PF determined using the Pn formula shown for the process QL

PF3=	PF determined at the next highest Pn formula using process QL

Pn2=	the lowest Pn in the spread of values listed for the process Pn formula

Pn3=	the lowest  Pn in the spread of values listed for the next highest Pn formula

PnX=	the actual number of test values in the process

When evaluating the item of Furnish Hot Bituminous Pavement, the PF for the element of In-Place Density shall be 1.0.

Regardless of QL, the maximum PF in relation to Pn is limited in accordance with Table 105-3.

As test results become available, they will be used to calculate  QL and PF numbers for each process.  The process I/DP’s will then be calculated and accumulated for each element and for the item.  The test results and the accumulated calculations will be made available to the Contractor upon request.

Numbers from the calculations will be carried to significant figures and rounded according to AASHTO Standard Recommended Practice R-11, Rounding Method.

- Evaluation of Work.  When the PF of a process is 0.75 or greater, the finished quantity of work represented by the process will be accepted at the appropriate pay factor.  If the PF is less than 0.75, the Engineer may:

1.	Require complete removal and replacement with specification material at  the Contractor’s expense; or

2.	Where the finished product is found to be capable of performing the intended purpose and the value of the finished product is not affected, permit the Contractor to leave the material in place.

If the material is permitted to remain in place, the PF for the process will not be greater than 0.75.  When condition red, as described in Section 106, exists for any element, resolution and correction will be in accordance with Section 106.  Material which the Engineer determines is defective may be isolated and rejected without regard to sampling sequence or location within a process.

Table 105-2

“W” and “V” Factors For Various Elements

| HOT BITUMINOUS PAVEMENT |
| --- |
| ELEMENT | V FACTOR | W FACTOR |
| 2.36 mm (No. 8) mesh and larger sieves | 2.80 | N/A |
| 600 μm (No. 30) mesh sieve | 1.80 | N/A |
| 75 μm (No. 200) mesh sieve | 0.80 | N/A |
| Gradation | N/A | 15 |
| Asphalt Content | 0.20 | 25 |
| In-place Density | 1.10 | 45 |
| Joint Density | 1.60 | 15 |

TABLE 105-3

Formulas For Calculating PF Based on Pn

| Pn | When Pn as shown at left is 3 to 9, or greater than 200, use designated formula below to calculate Pay Factor, PF = ..., when Pn is 10 to 200, use formula (1) above: | Maximum PF |
| --- | --- | --- |
| 3 | 0.31177 + 1.57878 (QL/100) - 0.84862 (QL/100)2 | 1.025 |
| 4 | 0.27890 + 1.51471 (QL/100) - 0.73553 (QL/100)2 | 1.030 |
| 5 | 0.25529 + 1.48268 (QL/100) - 0.67759 (QL/100)2 | 1.030 |
| 6 | 0.19468 + 1.56729 (QL/100) - 0.70239 (QL/100)2 | 1.035 |
| 7 | 0.16709 + 1.58245 (QL/100) - 0.68705 (QL/100)2 | 1.035 |
| 8 | 0.16394 + 1.55070 (QL/100) - 0.65270 (QL/100)2 | 1.040 |
| 9 | 0.11412 + 1.63532 (QL/100) - 0.68786 (QL/100)2 | 1.040 |
| 10 to 11 | 0.15344 +1.50104 (QL/100) - 0.58896 (QL/100)2 | 1.045 |
| 12 to 14 | 0.07278 + 1.64285 (QL/100) - 0.65033 (QL/100)2 | 1.045 |
| 15 to 18 | 0.07826 + 1.55649 (QL/100) - 0.56616 (QL/100)2 | 1.050 |
| 19 to 25 | 0.09907 + 1.43088 (QL/100) - 0.45550 (QL/100)2 | 1.050 |
| 26 to 37 | 0.07373 + 1.41851 (QL/100) - 0.41777 (QL/100)2 | 1.055 |
| 38 to 69 | 0.10586 + 1.26473 (QL/100) - 0.29660 (QL/100)2 | 1.055 |
| 70 to 200 | 0.21611 + 0.86111 (QL/100) | 1.060 |
| > 201 | 0.15221 + 0.92171 (QL/100) | 1.060 |

- Process I/DP Computation.

I/DP =	(PF - 1)(QR)(UP)(W/100)

Where:	I/DP	=	Incentive/Disincentive Payment

PF		=	Pay Factor

QR		=	Quantity in Tons of HBP Represented by the Process

UP		=	Unit Bid Price of Asphalt Mix

W		= 	Element factor from Table 105-2

When AC is paid for separately UP shall be:

Where:	TonHBP 	=	Tons of Asphalt Mix

UPHBP	=	Unit Bid Price of Asphalt Mix

TonAC 	=	Tons of Asphalt Cement

UPAC	=	Unit Bid Price of Asphalt Cement

For the joint density element:

UP = UPHBP

Where:  UPHBP  is as defined above

When AC is paid for separately UP shall be:

Where:	BTonHBP 	=	Bid Tons of Asphalt Mix

BUPHBP		=	 Unit Bid Price of Asphalt Mix

BTonAC 		=	Bid Tons of Asphalt Cement

BUPAC		=	 Unit Bid Price of Asphalt Cement

- Element I/DP.  The I/DP for an element shall be computed by accumulating the  process I/DP’s for  that element.

- I/DP for a Mix Design.  The I/DP for a mix design shall be computed by accumulating the process I/DP’s for the asphalt content, in-place density, and gradation elements for that mix design.  The accumulated quantities of materials for each element must be the same at the end of I/DP calculations for a mix design.

- Project I/DP.  The I/DP for the project shall be computed by accumulating the mix design I/DP’s and the joint density I/DP’s.  The accumulated quantities of materials for each element must be the same at the end of I/DP calculations for the project.

Subsection 106.03 shall include the following:

All Hot Bituminous Pavement, Item 403, except Hot Bituminous Pavement (Patching) and temporary pavement shall be tested in accordance with the following program of process control testing and acceptance testing:

- Process Control Testing.  The Contractor shall be responsible for process control testing on all elements listed in Table 106-1.  Process control testing shall be performed at the expense of the Contractor.  The Contractor shall develop a quality control plan (QCP) in accordance with the following:

1.	Quality Control Plan.  For each element listed in Table 106-1, the QCP must provide adequate details to ensure that the Contractor will perform process control.  The Contractor shall submit the QCP to the Engineer at the preconstruction conference.  The Contractor shall not start any work on the project until the Engineer has approved the QCP in writing.

A.	Frequency of Tests or Measurements.  The QCP shall indicate a random sampling frequency, which shall not be less than that shown in Table 106-1.  The process control tests shall be independent of acceptance tests.

B.	Test Result Chart.  Each process control test result, the appropriate tonnage and the tolerance limits shall be plotted. For in-place density tests, only results after final compaction shall be shown. The chart shall be posted daily at a location convenient for viewing by the Engineer.

C.	Quality Level Chart.  The Quality Level (QL) for each element used to calculate incentive/disincentive in Table 106-1 and each required sieve size shall be plotted.  The QL will be calculated in accordance with the procedure in CP 71 for Determining Quality Level (QL).  The QL will be calculated on tests 1 through 3, then tests 1 through 4, then tests 1 through 5, then thereafter the last five consecutive test results.  The tonnage of material represented by the last test result shall correspond to the QL.  For in-place density tests, only results after final compaction shall be shown.  The chart shall be posted daily at a location convenient for viewing by the Engineer.

2.	Elements Not Conforming to Process Control.  The QL of each discrete group of five test results, beginning with the first group of five test results, shall be a standard for evaluating material not conforming to process control.  When the group QL is below 65, the process shall be considered as not conforming to the QCP.  In this case, the Contractor shall take immediate action to bring the process back into control. Except where the cause of the problem is readily apparent and corrected without delay, production shall be suspended until the source of the problem is determined and corrected.  A written explanation of actions taken to correct control problems shall accompany the test data and be submitted to the Engineer on the day the actions are taken.

3.	Point of Sampling.  The material for process control testing shall be sampled by the Contractor using approved procedures.  Acceptable procedures are Colorado Procedures, AASHTO and ASTM.  The order of precedence is Colorado Procedures, AASHTO procedures and then ASTM procedures.  The location where material samples will be taken shall be indicated in the QCP.

4.	Testing Standards.  The QCP shall indicate which testing standards will be followed.  Acceptable standards are Colorado Procedures, AASHTO and ASTM.  The order of precedence is Colorado Procedures, AASHTO procedures and then ASTM procedures.

5.	Testing Supervisor Qualifications.  The person responsible for the process control sampling and testing shall be identified in the QCP and be qualified according to the requirements of CP 10

6.	Technician Qualifications.  Technicians taking samples and performing tests must be qualified according to the requirements of CP 10.

7.	Testing Equipment.  All of the testing equipment used to conduct process control testing shall conform to the standards specified in the test procedures and be in good working order.  Nuclear testing devices used for process control testing of in-place density do not have to be calibrated on the Department s calibration blocks.

8.	Reporting and Record Keeping.  The Contractor shall report the results of the process control tests to the Engineer in writing at least once per day.  The Contractor shall make provisions such that the Engineer can inspect process control work in progress, including sampling, testing, plants, and the Contractor s testing facilities at any time.

- Acceptance Testing.  Acceptance testing is the responsibility of the Department and shall not be addressed in the QCP.  The Department will determine the locations where samples or measurements are to be taken and as designated in Section 403.  The maximum quantity of material represented by each test result and the minimum number of test results will be in accordance with Table 106-1.  The location or time of sampling will be based on a stratified random procedure as described in CP 75.  Acceptance sampling and testing procedures will be in accordance with the Schedule for Minimum Materials Sampling, Testing and Inspection in the Department’s Field Materials Manual.  Samples for project acceptance testing shall be taken by the Contractor in accordance with the designated method.  The samples shall be taken in the presence of the Engineer.  Where appropriate, the Contractor shall reduce each sample to the size designated by the Engineer. The Contractor may retain a split of each sample which cannot be included as part of the QCP.

All materials being used are subject to inspection and testing at any time prior to, during, or after incorporation into work.  Acceptance tests will be made by and at the expense of the Department, except when otherwise provided.

- Check Testing Program (CTP). Prior to, or in conjunction with, placing the first 500 metric tons (500 tons) of asphalt pavement, under the direction of the Engineer, a CTP will be conducted between acceptance testing and process control testing programs.  The CTP will consist of testing for asphalt content, HBP 4.75 mm (#4) sieve, HBP 2.36 mm (#8) sieve, HBP 75 μm (#200) sieve, voids in the mineral aggregate, air voids, in-place density, and joint density in accordance with CP 13 of the Department’s Field Materials Manual.  If the Contractor intends to test to determine air voids and VMA, check testing for these tests is recommended. The CTP will be continued until the acceptance and process control test results are within the acceptable limits shown in Table 13-1 of CP 13.  For joint density, the initial check test will be a comparison of the seven cores tested by CDOT and the seven cores tested by the Contractor.  These are the cores from the compaction test section used for nuclear gauge calibration and test section payment.

| Element | Column 1 | Column 2 | Column 3 |
| --- | --- | --- | --- |
|  | ( (Two operator adjacent sample) | ( (Max. difference adjacent samples) | (( (Acceptable Check Test Limit) |
| Joint Density | 1.10 | 2.20 | 0.83 |

During production, a split sample check will be conducted at the frequency shown in Table 106-1.  Except for joint density, the split samples will be from an acceptance sample obtained in accordance with subsection 106.03(b). The acceptance test result will be compared to the process control test result obtained by the Contractor using the acceptable limits shown in Table 13-1 of CP 13.  For joint density, the comparison sample for testing by the Contractor will be obtained by taking a second core adjacent to the joint density acceptance core.  The acceptance test result will be compared to the process control test result obtained by the Contractor using the acceptable limits as shown in the above table and following the check testing procedure given in CP 13.

If production has been suspended and then resumed, the Engineer may order a CTP between process control and acceptance testing persons to assure the test results are within the acceptable limits shown in Table 13-1 of CP 13.  Check test results shall not be included in process control testing.  The Region Materials Engineer shall be called upon to resolve differences if a CTP shows unresolved differences beyond the values shown in Table 13-1 of CP 13.

- Stability Verification Testing.  After the mix design has been approved and production commences, the Department will perform a minimum of three stability verification tests to verify that the field produced Hot Bituminous Pavement conforms to the approved mix design:

The test frequency shall be one per day unless altered by the Engineer.

The test results will be evaluated and the Contractor shall make adjustments if required in accordance with the following:

1.	The minimum value for stability will be the minimum specified in Table 403-1 of the specifications.  There will be no tolerance limit.

2.	Quality Level.  Calculate a QL for stability.

If the QL for stability is less than 65, then production shall be halted and the Contractor shall submit a written proposal for a mix design revision to the Engineer. The Engineer shall give written approval to the proposed mix design revision before production continues.

After a new or revised mix design is approved, three additional stability tests will be performed on asphalt produced with the new or revised mix design. The test frequency shall be one per day unless altered by the Engineer.

If the stability QL is less than 65, then production shall be halted until a new mix design has been completed and approved using plant produced material or the Contractor shall submit a written proposal for a mix design revision to the Engineer. The Engineer shall give written approval to the proposed mix design revision before production continues.

3.	New or Revised Mix Design. Whenever a new or revised mix design is used and production resumes, three additional stability field verification tests shall be performed and the test results evaluated in accordance with the above requirements. The test frequency shall be one per day unless altered by the Engineer.

4.	Field Verification Process Complete. When the field verification process described above is complete and production continues, the sample frequency will revert back to 1/10,000 tons (1/10 000 metric tons).

- Mix Verification Testing.  After the mix design has been approved and production commences, the Department will perform a minimum of three volumetric verification tests for each of the following elements to verify that the field produced Hot Bituminous Pavement conforms to the approved mix design:

(1)	Air Voids

(2)	Voids in Mineral Aggregate (VMA).

(3)	Asphalt Content (AC).

The test frequency shall be one per day unless altered by the Engineer.

The test results will be evaluated and the Contractor shall make adjustments if required in accordance with the following:

1.	Target Values. The target value for VMA will be the average of the first three volumetric field test results on project produced hot bituminous pavement or the target value specified in Table 403-1 and Table 403-2 of the specifications, whichever is higher.  The target value for VMA will be set no lower than 0.5 % below the VMA target on Form #43 prior to production.  The target values for the test element of air voids and AC shall be the mix design air voids and mix design AC as shown on Form #43.

2.	Tolerance Limits. The tolerance limits for each test element shall be:

AC			± 0.3%

Air Voids	± 1.2%

VMA		± 1.2%

3.	Quality Levels.  Calculate an individual QL for each of the elements using the volumetric field verification test results.

4.	Total Quality Level.  Add the three individual QLs and divide by three to determine the Total Quality Level (TQL).

- If TQL is 90 or greater, then no change is required and production can continue.

B.	If TQL is 65 or greater and less than 90 and the QL for the test element of air voids is 70 or greater, then no change is required and production can continue.

C.	If TQL is 65 or greater and less than 90 and the QL for the test  element of air voids is less than 70 or the TQL is less than 65, then production shall be halted and the Contractor shall submit a written proposal for a mix design revision  to the Engineer. The Engineer shall give written approval to the proposed mix design revision before production continues.

After a new or revised mix design is approved, three additional volumetric field verification tests will be performed on asphalt produced with the new or revised mix design. The test frequency shall be one per day unless altered by the Engineer.

(1)	If TQL is 90 or greater, then no change is required and production can continue.

(2)	If TQL is 65 or greater and less than 90 and the QL for the test element of air voids is 70 or greater, then no change is required and production can continue.

- If TQL is 65 or greater and less than 90 and the QL for the test element of air voids is less than 70 or the TQL is less than 65, then production shall be halted until a new mix design has been completed  in accordance with CP 52 or CP 54, a new Form 43 issued, and the Contractor demonstrates they are capable of producing a mixture meeting the verification requirements in accordance with (a) or (b) below:

  - The Contractor shall produce material that shall not be placed on CDOT projects.  A minimum of 48 hours notice is required, along with the approval of the Engineer, prior to placement.  Three samples will be tested for volumetric properties.  If the TQL is equal or greater than 65 and the QL for the element of air voids is equal or greater than 70, full production may resume or;

  - The Contractor may construct a 500 ton test strip on the project.  Three samples in the last 200 tons will be tested for volumetric properties.  After construction of the test section, production shall be halted until the testing is complete and element QL’s and a new TQL are calculated.  If the TQL is equal or greater than 65 and the QL for the element of air voids is equal or greater than 70, full production may resume.  If the TQL is less than 65 or the QL for the elements of air voids or VMA is less than 70, the material shall be removed and replaced at no cost to the Department.  The time count will continue, and any delay to the project will be considered to have been caused by the Contractor and will not be compensable.  The costs associated with mix designs shall be solely at the Contractor’s expense.

If the Contractor fails to verify the new mix design in accordance with (a) or (b), then production shall be halted until a new mix design has been completed in accordance with CP 52 or CP 54, a new Form 43 issued, and the Contractor demonstrates they are capable of producing a mixture meeting the verification requirements in accordance with (a) or (b).

5.	New or Revised Mix Design. Whenever a new or revised mix design is used and production resumes, three additional volumetric field verification tests shall be performed and the test results evaluated in accordance with the above requirements. The test frequency shall be one per day unless altered by the Engineer.

6.	Field Verification Process Complete. When the field verification process described above is complete and production continues, the sample frequency will revert back to a minimum of 1/10,000 metric tons (1/10 000 tons).  The Engineer has the discretion to conduct additional verification tests at any time.

- Testing Schedule.  Process control and project acceptance testing frequency shall be in accordance with Table 106-1.

- Reference Conditions.  Three reference conditions can exist determined by the Moving Quality Level (MQL).  The MQL will be calculated in accordance with the procedure in CP 71 for Determining Quality Level (QL).  The MQL will be calculated using only acceptance tests.  The MQL will be calculated on tests 1 through 3, then tests 1 through 4, then tests 1 through 5, then thereafter on the last five consecutive test results.  The MQL will not be used to determine pay factors.  The three reference conditions and actions that will be taken are described as follows:

1.	Condition green will exist for an element when an MQL of 90 or greater is reached, or maintained, and the past five consecutive test results are within the specification limits.

2.	Condition yellow will exist for all elements at the beginning of production or when a new process is established because of changes in materials or the job-mix formula, following an extended suspension of work, or when the MQL is less than 90 and equal to or greater than 65. Once an element is at condition green, if the MQL falls below 90 or a test result falls outside the specification limits, the condition will revert to yellow or red as appropriate.

3.	Condition red will exist for any element when the MQL is less than 65. The Contractor shall be notified immediately in writing and the process control sampling and testing frequency increased to a minimum rate of 1/250 metric tons (1/250 tons) for that element.  The process control sampling and testing frequency shall remain at 1/250 metric tons (1/250 tons) until the process control QL reaches or exceeds 78.  If the QL for the next five process control tests is below 65, production will be suspended.

If gradation is the element with MQL less than 65, the Department will test one randomly selected sample in the first 1250 metric tons (1250 tons) produced in condition red.  If this test result is outside the tolerance limits, production will be suspended.  (This test result will not be included as an acceptance test.)

After condition red exists, a new MQL will be started.  Acceptance testing will stay at the frequency shown in Table 106-1.  After three acceptance tests, if the MQL is less than 65, production will be suspended.

Production will remain suspended until the source of the problem is identified and corrected.  Each time production is suspended, corrective actions shall be proposed in writing by the Contractor and approved in writing by the Engineer before production may resume.

Upon resuming production, the process control sampling and testing frequency for the elements causing the condition red shall remain at 1/250 metric tons (1/250 tons).  If the QL for the next five process control tests is below 65, production will be suspended again.  If gradation is the element with MQL less than 65, the Department will test one randomly selected sample in the first 1250 metric tons (1250 tons) produced in condition red.  If this test result is outside the tolerance limits, production will be suspended.

TABLE 106-1

SCHEDULE FOR MINIMUM SAMPLING AND TESTING

| ELEMENT | PROCESS CONTROL | ACCEPTANCE | CHECK (CTP) |
| --- | --- | --- | --- |
| Asphalt Content | 1/500 metric tons (1/500 T) | 1/1000 metric tons (1/1000 T) | 1/10 000 metric tons (1/10,000 T) |
| Gradation | 1/Day | 1/2000 metric tons (1/2000 T) | 1/20 000 metric tons (1/20,000 T) |
| In-Place density | 1/500 metric tons (1/500 T) | 1/500 metric tons (1/500 T) | 1/5000 metric tons (1/5000 T) |
| Joint Density | 1 core/2500 linear feet of joint | I core/5000 linear feet of joint | 1 core/50,000 linear feet of joint |
| Aggregate Percent Moisture (3) | 1/2000 metric tons (1/2000 T) or 1/Day if less than 2000 metric tons (2000 T) | 1/2000 metric tons (1/2000 T) | Not applicable |
| Percent Lime (3) (4) | 1/Day | Not applicable | Not applicable |

Notes for Table 106-1:

- The minimum number of acceptance tests will be: 5 asphalt content, 3 gradation,10 in-place density, and 5 joint density for all projects.

- When unscheduled job mix formula changes are made (CDOT form 43) acceptance of the elements, except for in-place density, will be based on the actual number of samples that have been selected up to that time, even if the number is below the minimum listed in the schedule.  At the Engineer’s discretion, additional random in-place density tests may be taken in order to meet scheduled minimums, provided the applicable pavement layer is available for testing under safe conditions.  Beginning with the new job mix formula, the quantity it will represent shall be estimated.  A revised schedule of acceptance tests will be based on that estimate.

- Not to be used for incentive/disincentive pay.  Test according to CP-60B and report results from Form #106 or Form #565 on Form #6.

- Verified per Contractor’s QC Plan.

Colorado Procedure 54-00

Standard Method for

# Approval of Mix Designs Using Plant Produced Material

1. GENERAL

1.1 		This procedure defines the process of approving mix designs using plant-produced material.

2. SAMPLING

2.1 		The mixture proposed for use on the project shall be sampled by the Supplier in the presence of a CDOT witness. A split of the samples shall be submitted to the CDOT Region Materials Lab..  Minimum sample size of the CDOT portion of the split is 60 lb. (30 kg) at each asphalt content. The Supplier must provide the source and gradation of each stockpile used in the mix,  the blending percentages and the combined bulk specific gravity of the aggregate..

3. MIX DESIGN APPROVAL

3.1 		Any mix design may be approved using plant-produced material.

3.2 		Three samples at asphalt cement contents approximately 0.7% apart shall be produced and sampled. Excess material produced in this process shall not be placed on CDOT projects. The Contractor will supply the asphalt cement contents of each of the three samples as determined by AASHTO T 164, AASHTO T 308, CP-L 5120 or CP 85  The Contractor shall also determine the gradation of each produced sample and provide the data to the Department

3.3 		At each asphalt cement content, the Contractor shall determine the theoretical maximum specific gravity, air voids, VMA, VFA and stability.  The Contractor shall provide graphs of stability and air voids vs. asphalt content and VMA and VFA vs. Asphalt Content.

3.4 		If the test results indicate conformance with specifications, the optimum asphalt cement content will be determined and the Department will verify the mixture properties using the sampled material closest to optimum.  Lottman test will also be conducted using the sampled material closest to optimum.

3.5		If all CDOT test results conform with specifications, a CDOT Form #43 may be executed to establish the job mix formula.