March 20, 2009

REVISION OF SECTION 109

ESTIMATE CUT-OFF DATE ON ARRA PROJECTS

NOTICE

This is a standard special provision that revises or modifies CDOT’s Standard Specifications for Road and Bridge Construction.  It has gone through a formal review and approval process and has been issued by CDOT’s Project Development Branch with formal instructions for its use on CDOT construction projects.  It is to be used as written without change.  Do not use modified versions of this special provision on CDOT construction projects, and do not use this special provision on CDOT projects in a manner other than that specified in the instructions unless such use is first approved by the Standards and Specifications Unit of the Project Development Branch.  The instructions for use on CDOT construction projects appear below.

Other agencies which use the Standard Specifications for Road and Bridge Construction to administer construction projects may use this special provision as appropriate and at their own risk.

Instructions for use on CDOT construction projects:

Use this standard special provision on projects funded with American Recovery and Reinvestment Act (ARRA) funds.

March 20, 2009

REVISION OF SECTION 109

ESTIMATE CUT-OFF DATE ON ARRA PROJECTS

Section 109 of the Standard specifications is hereby revised for this project as follows:

In subsection 109.06, delete the first paragraph and replace it with the following:

109.06  Partial Payments.  Partial payments will be made once each month as the work progresses, when the Contractor is performing satisfactorily under the Contract. Payments will be based upon progress estimates prepared by the Engineer, of the value of work performed, materials placed in accordance with the Contract, and the value of the materials on hand in accordance with subsection 109.07.  At the preconstruction conference the Contractor shall select the regular monthly estimate cut-off date.  The estimate cut-off date shall be on or prior to the 25th day of each month. The amount of the progress estimate paid to the Contractor will be subject to the following: