Work Sheet: c&cwppf

02-03-11

COMMENCEMENT AND COMPLETION OF WORK

PHASED FUNDING

The Contractor shall select the date that contract time begins for this project, subject to the following conditions:

(1) The work shall not commence until the Department issues a notice to proceed.

(2) All work♦ shall be completed before ▲.

(3) The Contractor shall notify the Engineer, in writing, at least 30 days before the proposed beginning date. If the Contractor chooses a beginning date less than 30 days after receipt of the notice to proceed, the Contractor's written notice to the Engineer shall be at least 10 days before the proposed beginning date.

(4) The date that contract time begins shall be the date selected by the Contractor.

1. The Contractor shall complete all work within ♥ in accordance with the “Notice to Proceed.”

**♠**Section 108 of the Standard Specifications is hereby revised for this project as follows:

**♠**Subsection 108.03 shall include the following:

**♠**The Contractor's progress schedule may be a Bar Chart Schedule.

**♠**Salient features to be shown on the Contractor's Progress Schedule are:

(1) ♣

(2) ♣

(3) ♣

(4) ♣

(5) ♣

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

**INSTRUCTIONS** **TO** **DESIGNERS** (delete instructions and symbols from final draft):

Use on all resurfacing projects that are to receive FY 09funds in accordance with the Phased Funding Program.

Use with the Phased Funding Program project special provision.

♦ Or, “All work, except \_\_\_, shall be completed before….” (Use in cases where work not directly related to the roadway can be performed later. For example, it may be required that seeding and mulching be performed in the Spring of 2003.)

▲ The preferred completion date is 12/01/08 for all projects that are intended to be complete in one season. However, this date may be changed at the Designer’s discretion if the project is of such a size and scope that it will require more than one construction season to complete.

♥ Use "within working days" or "within calendar days".

**♠** Use on projects when either a Bar Chart Schedule or a Critical Path Method Schedule may be used for the progress schedule. Otherwise, delete.

♣ List those salient features identified by the Region.