Section 108 of the Standard Specifications is hereby revised for this project as follows:

In subsection 108.08 delete the first and second paragraphs and replace with the following:

The contract time is stated in the Commencement and Completion of Work special provision. The contract time will be used to determine the Specified Completion Date.

The Contractor shall not carry on construction operations on Saturdays, Sundays or holidays unless previously arranged and approved. The Contractor shall not perform work on any day of a three day holiday weekend when the holiday is New Year’s Day, Memorial Day, Independence Day, Labor Day, or Christmas Day. The Contractor shall not perform work on any day of a four day holiday weekend when the holiday is Thanksgiving Day. Construction operations shall stop at 12 P.M. the day before the start of the holiday weekend and shall commence the day after the three or four days have passed. When the holiday is New Year’s Day, Independence Day, or Christmas Day and falls on a Tuesday, Wednesday or Thursday, construction operations shall stop at 12 P.M. the day before the holiday and shall commence the next Working Day. The Contractor shall only make emergency repairs, and provide proper protection of the work and traveling public on these days.