CDOT Local Agency Web Resource

Flowchart 3: Project Development Process (NTP through PS&E Approval)

Local Agency Checklist

|  | Date Completed | Action |
| --- | --- | --- |
|  |  | Notify CDOT you are ready to begin |
|  |  | Conduct IGA scoping meeting |
|  |  | Execute IGA |
|  |  | Initiate project development phase |
|  |  | Conduct design scoping review meeting (Flowchart 3A) |
|  |  | Right-of-way clearance (Must be completed prior to advertising the project) |
|  |  | Environmental clearance (Must be completed prior to advertising the project) |
|  |  | Utility and railroad clearance (Must be completed prior to advertising the project) |
|  |  | Conduct LPA public involvement |
|  |  | Prepare and transmit preliminary (30%) plans to CDOT |
|  |  | Conduct 30% Plan Review meeting |
|  |  | Conduct Field Review |
|  |  | Final design process (hydraulic submittals, if applicable) |
|  |  | Submit 90% plans, specifications and project cost estimates |
|  |  | 90% Plan Review (FOR) meeting |
|  |  | Address Final Office Review comments and obtain clearance /certification letters |
|  |  | If proceeding to construction, next step is obtaining Concurrence to Ad. (Flowchart 6) |