KEY EVENT SCHEDULE (Daily Journal; Date 1, Date 2, (Date 3))

Region X (N)PS (Project Name/Work Type) Engineering Services

Region X

PUBLIC NOTICE PHASE    				DATE

FIRST ADVERTISEMENT  				4/21/2016

SECOND ADVERTISEMENT				4/28/2016

THIRD ADVERTISEMENT			            		5/5/2016

SUBMIT SOI     					             5/12/2016

FINAL SELECTION PHASE 				DATE

SELECTION PANEL MEETING 				6/3/2016

OPTIONAL INTERVIEW				           *6/16/2016

CHIEF ENGINEER SELECTION/APPROVAL   		6/17/2016

NOTIFICATION      						6/20/2016

NEGOTIATION PHASE

SUBMIT FINANCIAL PACKAGE  		  	          *7/5/2016

AUDIT REQUESTED      					7/5/2016

AUDIT COMPLETED     					78/2016

COST NEGOTIATION MEETING   		          *7/8/2016

FINAL CONTRACT PHASE  				 DATE

CONTRACT APPROVAL/EXECUTION   		            7/29/2016

*Activities that involve consultant