Burnham Yard: Project Timelines

The purchase of the Burnham Yard property was followed by the Transportation Planning Study, which is currently underway. This Study will end with the selection of a recommended alternative and will be followed by two parallel efforts: Rail Corridor Development and Neighborhood Development.

# Burnham Yard Transportation Planning Study

Steps of the study:

* **Establish Goals & Criteria** (October to November 2022)
* **Develop Alternatives** (November to December 2022)
* **Narrow Alternatives** (January to February 2023)
* **Choose Recommended Alternative** (February through Summer 2023)
* **Ongoing Stakeholder Engagement** (October 2022 through Summer 2023), which will include community and equity interviews, info sessions, and coordination with agencies

# Rail Corridor Development

Steps of rail corridor development:

* NEPA Environmental Assessment
* Design
* Permitting
* Construction of Transportation Facilities
* Public & Railroad Use

# Neighborhood Development

Steps of neighborhood development:

* Small Area Planning Process
* Division of Burnham Yard Property / Sale of Parcels
* Approval of Plans / Permitting
* Construction of Real Estate & Streets
* Public & Private Use