| COLORADO DEPARTMENT OF TRANSPORTATION REEVALUATION FORM | Original NEPA Approval Date: FONSI 9/2004 | Reevaluation Date: August 31, 2012 | Project Code: 17354 |
| --- | --- | --- | --- |
| Project Name and Location: Interstate 25, Colorado Springs to Monument, Mileposts 149 to 161 |
| NEPA Document Title: Environmental Assessment (EA), I-25 Improvements through the Colorado Springs Urbanized Area (3/2004); Finding of No Significant Impact (FONSI) and Final 4(f) Evaluation, I-25 Improvements through the Colorado Springs Urbanized Area (9/2004) |
| Region/Program/Residency: Region2 - North Program - Dan Hunt Residency |
| Project Description: The I-25 EA originally evaluated impacts for the widening of 26 miles of I-25 between South Academy Boulevard (Exit 135) in Colorado Springs and State Highway (SH) 105 in Monument (Exit 161), together with reconstruction of various I-25 interchanges within this corridor. Page 2-10 of the EA stated that, “Consistent with projected traffic demand in the I-25 corridor, the conceptual phasing for the Proposed Action calls for: (1) initially six-laning through central Colorado Springs, then (2) six-laning in northern El Paso County, and finally (3) adding HOV [High-Occupancy Vehicle] lanes through central Colorado Springs and widening to six lanes south to South Academy Boulevard.” The first of these conceptual phases was undertaken in central Colorado Springs, completed in 2007. The so-called COSMIX project resulted in 12 miles of six-lane freeway, between South Circle Drive (Exit 138) and North Academy Boulevard (Exit 150). It included major reconstruction at several interchanges, notably not including the Cimarron Street interchange (Exit 141) or the Fillmore Street interchange (Exit 145). Additional funding will be needed to complete these elements of Phase 1. In 2012, CDOT received funding to begin the second phase, meaning to widen I-25 from four lanes to six lanes in northern El Paso County between Woodmen Road (Exit 148) and SH 105 (Exit 160) (see Figure 1). This construction project is being delivered as a design/build project. The approval of this re-evaluation is needed before this project can move forward to the final Request For Proposal (RFP). The approval of this re-evaluation will allow for the design and construction of six-laning I-25 from Woodmen Road to SH 105. The RFP will contain technical requirements that identify environmental constraints and required mitigation. Furthermore, the contractor will need to keep an environmental person on staff during the project who will develop and implement an environmental management plan for the project. A separate EA re-evaluation was completed (7/13/2012) for grading a portion of the future North Powers Boulevard connection with I-25. Since both of these projects coincide in both proximity and time with one another, CDOT decided to evaluate both of these projects at the same time. Therefore, the attached technical memos for each of these resources address impacts from both of these projects. At the time that the technical memos were completed, the amount of funding was unknown. As a result, each of the memos indicates that only a portion of the widening may be moved forward based on available funds. Enough funds have been secured to widened I-25 throughout the described project area. The attached mitigation tracking matrix and this re-evaluation form (Form 1399) only discuss impacts associated with widening I-25 to six lanes between Woodmen Rd and SH 105. |
| Project Phasing Plan And Portions Completed (if applicable): Phase 1 (central Colorado Springs) was largely completed in 2007 by the COSMIX project, but reconstruction of the Cimarron (Exit 141) and Fillmore Street (Exit 145) interchanges has not yet been funded. Phase 2 (current project) is widening between Woodmen Road (Exit 149) and Monument (Exit 161). This project will construct the North Gate Interchange Ramps and signal to the Interchanges ultimate configuration to elimate “throw away” work. This is an interim condition until the North Powers Boulevard Extension is constructed, tying in with the North Gate Interchange. Phase 3 is future widening in Colorado Springs from South Academy Boulevard (Exit 135) to Briargate Parkway (Exit 151), including HOV lanes. |
| Portion of Project Currently Being Advanced: The current project is Phase 2, widening I-25 from existing 4-lane freeway to 6 lanes between Woodmen Road and State Highway 105. It includes grading for the freeway-to-freeway connection with future North Powers Boulevard (SH 21) from I-25 to just east of Voyager Parkway. |
| Date(s) of Prior Reevaluations: Grading Project, Future North Powers Boulevard Connection with I-25 (date of Re-Eval 7/13/2012). |

- Document Type

Categorical Exclusion (CE)

	Environmental Assessment (EA)

	Finding of No Significant Impacts (FONSI)

Draft Environmental Impact Statement (DEIS)

Final Environmental Impact Statement (FEIS)

Supplemental Environmental Impact Statement (SEIS)

Record of Decision (ROD)

Other (such as:  local funding, etc.) ______________________________________

- Reason for Reevaluation

	Project is proceeding to the next major approval or action [23 CFR 771.129(c)]

	Project changes such as laws, policies, guidelines, design, environmental setting, impacts or mitigation (describe:)  new critical habitat; new required evaluation tools for air, noise & wetlands; new Regional Transportation Plan and new socio-economic forecasts.

Greater than three years have elapsed since FHWA’s approval of the DEIS [23 CFR 771.129(a)] or FHWA’s last major approval action for the FEIS [23 CFR 771.129(b)]

Other: ________________________________________________________________________________

- Conclusion and Recommendation

	The above environmental document has been reevaluated as required by 23 CFR 771.129 and it was determined that no substantial changes have occurred in the social, economic, or environmental impacts of the proposed action that would substantially impact the quality of the human, socio-economic, or natural environment.  Therefore, the original environmental document or CE designation remains valid for the proposed action.  It is recommended that the project identified here-in be advanced to the next phase of project development.  A summary of the review is documented in Section IV.

The above environmental document has been reevaluated as required by 23 CFR 771.129 and it was determined that the environmental document or CE designation is no longer valid or more information is required. Additional required documentation is identified in Section VII.

_____________________________________		___________

Regional Planning Environmental Manager or Designee			Date

_____________________________________		___________

Federal Highway Administration Division Administrator or Designee		Date

- Evaluation

Level 1:  Less than three years since last major step to advance the action ( e.g. approval of NEPA document, authority to undertake final design, authority to acquire significant portion of ROW, approval of PS&E) and there are no changes in project scope, environmental conditions, environmental impacts or regulations and guidelines.- OR - The document being re-evaluated is a programmatic Categorical Exclusion regardless of time since the last major step to advance the action (as long as the project would still be covered by a programmatic Categorical Exclusion).  All decisions in the prior NEPA document remain valid. No FHWA concurrence is required. Note to file and to distribution below.

Level 2:  Less than three years since last major step to advance action and there are only minor changes in the project scope and/or updates or explanation needed for one or more resource areas. FHWA concurrence is required.

	Level 3: More than three years since last major step to advance action and there are only minor changes in the project scope and/or updates or explanation needed for one or more resource areas. FHWA concurrence is required.

Level 4:  Major changes in project scope or environmental commitments, or for EISs when greater than three years have elapsed since the last major project action.  Updates or new studies maybe required.  A Level 4 Reevaluation may require a separate document.  FHWA concurrence is required.

ENVIRONMENT SETTING, AFFECTED ENVIRONMENT, AND ENVIRONMENTAL IMPACT ASSESSMENT: (Document changes to human, socio economic, or natural environment for environmental setting or circumstances. Document changes in impact status. Place check-mark or description where relevant. Note: this list may be expanded or adjusted to match the headings in the original environmental document reviewed.)

Setting/Resource/Circumstance Change in Affected Environment or Setting Change in Environmental Impact Date Reviewed Highlight Section VI Additional Studies Required or Section IX Attachments Yes No Yes No Air Quality   2/2012 Sec. IX-Air Quality Tech Memo Geologic Resources and Soils   Water Quality   2/2012 Sec. IX-Water Quality Tech Memo Floodplains   Wetlands/Waters of U.S.   3/2012 Sec. IX-Wetlands and Waters of the US Tech Memo Vegetation and Noxious Weeds   3/2012 Sec. IX-Wildlife, Riparian Aras and Noxious Weeds Tech Memo Fish and Wildlife   3/2012 Sec. IX-Wildlife, Riparian Aras and Noxious Weeds Tech Memo Threatened/Endangered Species   3/2012 Sec. IX-Threatened and Endangered Species Tech Memo Historic Resource (includes bridges)   6/2012 Sec. IX Historic Properties Tech Memo Archaeological Resources   4/2012 Sec. IX- Archeo. Resources Tech Memo Paleontological Resources   4/2012 Sec. IX – Paleo. Resources memo Land Use   2/2012 Sec. IX-Land Use Tech Memo Social Resources   2/2012 Sec. IX-Socio-Economic Conditions Tech Memo Economic Resources   2/2012 Sec. IX-Socio-Economic Conditions Tech Memo Environmental Justice   2/2012 Sec. IX-Socio-Economic Conditions Tech Memo Residential/Bus ness Right-of-Way Impacts   2/2012 Sec. IX-Right-of-Way Tech Memo Transportation Resources (roadway, rail, bus, bike, pedestrian, etc.)   2/2012 Sec. IX-Transportation Resources Tech Memo Utilities and Railroads   Section 4(f)/6(f)   1/2012 Sec. IX-Section 4(f) Tech Memo Farmlands   Noise   3/2012 Sec. IX-Traffic Noise Tech Memo Visual Resources/Aesthetics   3/2012 Sec. IX-Cumulative Effects Tech Memo Energy   Hazardous Materials   2/22/2012 & 4/2012 Sec. IX-ISA and Review of RECs Cumulative Impacts   3/2012 Sec. IX-Cumulative Effects Tech Memo Other(s)   March/April 2012 Sec. IX-Native American Consultation Tech Memo

DESIGN ALTERATIONS: (Document changes to project scope and or design criteria.) The scope for this project includes grading a short portion of the planned SH 21 (from I-25 to just east of Voyager Parkway) which was previously covered under the Powers Boulevard Extension North, Woodmen Road to I-25 Environmental Assessment (1997).

REGULATORY CHANGES: (Document changes to laws, regulations, and/or guidelines.) The Environmental Protection Agency now has a new emissions model (MOVES) and a new ozone standard. FHWA has updated MSAT Guidance. CDOT and FHWA have new noise abatement guidelines and new noise model, TNM (I-25 used STAMINA). While not required, CDOT followed the new noise regulations and guidelines for this Re-Evaluation. USFWS has Designated Critical Habitat for the Preble’s Meadow Jumping Mouse and the Gunnison’s Prairie Dog as a candidate species. The Pikes Peak Area Council of Governments (PPACG) has a new regional traffic model (VISUM), updated socio-economic forecasts, and a new Regional Transportation Plan. The US Army Corps of Engineers has new regional supplements for wetland delineations. CDOT has a water quality consent decree with Colorado Department of Public Health and Environment (CDPHE), and also a CDPHE MS4 stormwater permit which has expired, but has been extended until a new permit is issued - expected in spring 2013.

IMPACTS ASSESSMENT: (For items checked as changed above: assess the affected natural and socio-economic environment, impacts and new issues/concerns which may now exist.) Three raptor nests were found in 2012 with disturbance buffer zones within the I-25 project area. A portion (48.9 acres) of the right-of way that was cleared under the North Powers Boulevard EA will now be part of Phase 2 construction for the I-25 Improvements. Current projections of 2025 traffic volumes are slightly lower than those reported in the EA, but the planning horizon year now extends to 2035, with higher traffic volumes due to an additional decade of regional growth. A newly established (private) YMCA soccer field adjacent to I-25 is affected by traffic noise. The U.S. Air Force Academy (USAFA) now charges fair market value for easements needed by CDOT (in the EA, it was expected that the needed easements would be donated). Approximately one acre of additional impacts to newly Designated Critical Habitat (DCH) to the Preble’s Meadow Jumping Mouse will be impacted. This “additional” impact is due to the new habitat designation; actual impacts to land have not changed.

MITIGATION: All mitigation commitment(s) from NEPA document remain the same (discuss status and compliance):  Mitigation commitment(s) have changed from NEPA document. All relevant mitigation commitments from the 2004 EA and FONSI will be incorporated into this project. Preble’s Meadow Jumping Mouse mitigation will remain the same but an updated Biological Assessment has been may submitted to the USFWS due to the designation of critical habitat. A subsequent Biological Opinion from the USFWS will need to be completed prior to the Notice to Proceed. Gunnison’s Prairie Dog was listed as a federal candidate species. CDOT submitted a Biological Assessment to the USFWS with the following mitigation, listed in order of preference (relocation, passive relocation, donate prairie dogs to ferret and/or raptor program, and humanly euthanize prairie dogs) CDOT’s water quality mitigation, not specifically detailed in the EA, may become more specific as the result of a pending new MS4 permit. Mitigation measures from this future permit will be incorporated into this project as appropriate. CDOT will manage construction stormwater per its’ 2008 Consent Order from CDPHE. The presence of three raptor nests in 2012 (not observed in 2004) may result in seasonal limitations on construction if the nests become occupied. Limitations include no work within ½ mile of the nest while it’s occupied (typically April 1-Aug 31) Specific mitigation measures for each of the resources evaluated can be viewed in the attached I-25 Re-evaluation Mitigation Matrix.

- Public/Agency Involvement (optional)

(If any, document public meetings, notices, & websites, and/or document agency coordination. For each provide dates, and coordination, where applicable.) A coordination meeting with USAFA staff was conducted on December 9, 2011 to identify issues needing to be addressed for the approximately 7 mile portion of I-25 that is located on a USAFA easement. An air quality conformity consultation meeting was conducted on January 2, 2012 including staff from CDOT, FHWA, CDPHE, EPA, and PPACG. Native American Consultation was re-initiated by CDOT under the approved Programmatic Consultation Agreement. The Cheyenne/Arapaho Tribe has decided to participate in the Phase II construction (they did not participate during Phase I construction.) Public Involvement will be performed by the contractor as necessary. At least one meeting (more may be necessary) will be held after the contractor has the notice to proceed but before construction takes place.

- Additional Studies Required for Proposed Action

A Biological Assessment and a Biological Opinion is needed for Phase II improvements to address the additional impacts to DCH for the Preble’s Meadow Jumping Mouse and for the Gunnison’s Prairie Dog (candidate species). A Wetland Finding will be required after FOR level plans are complete. Senate Bill 40 documentation will need to be done after FOR level plans are complete. Lead-based paint and asbestos surveys for I-25 bridge structures.

- Additional Requirements for Proposed Action

An SEIS is required, because the changes to the proposed action will result in significant impacts not evaluated in the EIS.

An SEIS is required, because new information or circumstances will result in significant environmental impacts not evaluated in the EIS.

A revised ROD is required, because an alternative is recommended that was fully evaluated in an approved FEIS but was not identified as the preferred alternative.

Appropriate environmental study or an EA is required, because the significance of new impacts is uncertain.

A revised FONSI is required, because an alternative is recommended that was fully evaluated in an approved EA but was not identified as the preferred alternative.

Other_____________________________________

	None

- Permits Updated (optional)

(This section is only required when the next stage of a project is going to construction. List permits.) CDOT’s previous MS4 Stormwater permit expired at the end of 2011. It has been extended until a new permit, which is being written by CDPHE, is completed – expected by the end of 2012. Water Quality (MS4) coordination with USAFA is required for the 7-mile portion of I-25 that is on a USAFA easement. Since the delivery method for this project will be Design-Build, and various permits are predicated on having a final design, several permits will be obtained during the design process. These include: 404 permit(s), 401 permit, CDPS (Stormwater permit), SB40 Certification, and MS4 Certification.

- Attachments Listed

(List permits, studies, background data, etc.) Figure 1 Mitigation Matrix (green sheets) Tech Memo 1 - Air Quality (two attachments: Air Quality Tech Memo & Air Quality Support Document) Tech Memo 2 - Water Quality Tech Memo 3 - Wildlife/Riparian Areas/Noxious Weeds Tech Memo 4 - Wetlands Tech Memo 5 - Threatened and Endangered Species Tech Memo 6 - Land Use Tech Memo 7 - Right-of-Way Tech Memo 8 - Transportation Resources Tech Memo 9 - Section 4(f) Tech Memo 10 - Traffic Noise Tech Memo 11- Phase 1 Environmental Site Assessment and REC Memo (two attachments: Phase 1 ESA & ESA REC Review Memo) Tech Memo 12 - Socio-Economic Conditions Tech Memo 13 - Cumulative Impacts Tech Memo 14 - Native American Consultation Tech Memo 15 - Archaeological Resources Tech Memo 16 - Paleontological Resources Tech Memo 17 – Historic Properties Biological Assessment for I-25